# Manifest — Your Side (Phase A + B actions)

This is everything I can’t do for you on Phase A (close Step 0b loop) and Phase B (housekeeping). Execute in listed order; each task is independent of later tasks, so you can stop after any one and resume later. Expected total time: ~15 min (mostly waiting on GitHub Actions).

Phase C (qmd conversion, Master Document, image pipeline, aggregate_prompts) is my side — I’m working it in parallel with you running this manifest.

## Task A1 — Commit UIAO_003 into canon (2 min, PowerShell)

The doctrinal source doc is sitting untracked in uiao-core/canon/. Until it’s committed, the schema validates mission-class values against a document that isn’t in canon — which makes the governance story weak.

Set-Location 'C:\Users\whale\uiao-core'
git add canon/UIAO_003_Adapter_Segmentation_Overview_v1.0.md
git commit -m "[UIAO-CORE] CREATE: canon/UIAO_003 — adapter segmentation overview v1.0"
git push

Expected: single-commit push, no rebase needed (no one’s pushed to remote since you last pulled).

If push rejects with fetch-first: git pull --rebase origin main then git push (same pattern as last time).

## Task A2 — Set up CANON_SYNC_DISPATCH_TOKEN PAT (5 min, GitHub web UI)

Hard blocker for canon-sync workflows. Neither the dispatcher (uiao-core) nor the receiver (uiao-docs) can function without this shared secret.

### A2.1 — Generate fine-grained PAT

Open: https://github.com/settings/personal-access-tokens/new

| Field | Value |
| --- | --- |
| Token name | UIAO canon-sync dispatch |
| Description | Cross-repo canon propagation (uiao-core → uiao-docs) |
| Resource owner | WhalerMike |
| Expiration | Custom → 90 days from today (2026-07-13) |
| Repository access | Only select repositories |
| Repositories | WhalerMike/uiao-core AND WhalerMike/uiao-docs (pick both) |

Permissions (Repository permissions section):

| Permission | Access |
| --- | --- |
| Contents | Read and write |
| Pull requests | Read and write |
| Metadata | Read-only (auto-selected, required) |

Click Generate token. Copy the token value (starts with github_pat_). You won’t see it again.

### A2.2 — Add as repository secret in uiao-core

Open: https://github.com/WhalerMike/uiao-core/settings/secrets/actions/new

| Field | Value |
| --- | --- |
| Name | CANON_SYNC_DISPATCH_TOKEN |
| Secret | (paste the PAT value) |

Click Add secret.

### A2.3 — Add same secret in uiao-docs

Open: https://github.com/WhalerMike/uiao-docs/settings/secrets/actions/new

Same values as A2.2. Click Add secret.

### A2.4 — Set a calendar reminder

Calendar entry for 2026-07-06 (1 week before PAT expires): “Rotate CANON_SYNC_DISPATCH_TOKEN per uiao-core/tools/README.md §Rotation.”

## Task A3 — First round-trip sync test (3 min active, 2 min watching Actions)

Proves the dispatcher + receiver plumbing actually works end-to-end.

### A3.1 — Trigger with trivial canon edit

Set-Location 'C:\Users\whale\uiao-core'
# Add a whitespace-only change to adapter-registry.yaml (end-of-file newline)
Add-Content -Path 'canon/adapter-registry.yaml' -Value ''
git add canon/adapter-registry.yaml
git commit -m "[UIAO-CORE] CHORE: canon-sync round-trip probe"
git push

### A3.2 — Watch both Actions tabs

Open side-by-side:

- https://github.com/WhalerMike/uiao-core/actions — watch for Canon sync — dispatch to uiao-docs workflow. Should go green in ~30 sec.

- https://github.com/WhalerMike/uiao-docs/actions — watch for Canon sync — receive from uiao-core workflow. Should trigger ~5 sec after dispatcher finishes.

### A3.3 — Expected outcomes

| Outcome | What it means | Action |
| --- | --- | --- |
| Both workflows green, no new PR in uiao-docs | Idempotent — uiao-docs already in sync. Plumbing works, nothing to merge. | Done. Move to B1. |
| Receiver opens a canon-sync-labeled PR in uiao-docs | Plumbing works, and receiver detected drift worth propagating. | Review the PR, merge if clean. |
| Dispatcher fails with auth error | PAT not configured correctly in uiao-core. | Recheck A2.2 (must be exact secret name, exact token). |
| Receiver fails with auth error | PAT not configured correctly in uiao-docs. | Recheck A2.3. |
| Receiver fails during checkout of .uiao-core-sync | PAT lacks Contents:read on uiao-core. | Recheck A2.1 permissions. |
| Receiver fails during PR creation | PAT lacks Pull requests:write on uiao-docs. | Recheck A2.1 permissions. |

If any failure, grab the Actions log link and paste into chat — I’ll triage.

## Task B1 — ODA-15 decision (you pick, I draft)

I’m not pre-drafting three speculative canon patches because canon is doctrinal and these edits define the semantic model permanently. Pick one, and I’ll write the full §4 edit + schema update in my next turn.

| Option | Canon edit scope | Downstream effect | My recommendation |
| --- | --- | --- | --- |
| (a) Add 5th class — substrate | New §4.7 in UIAO_003 defining Substrate Adapter Class; schema mission-class enum grows by one value; modernization-registry migrates unmapped → substrate. | Cleanest doctrinal distinction. Identity/Telemetry/Policy/Enforcement are mission classes; Substrate is what the adapter runs on. Orthogonal, easy to explain. | ⭐ Favored. |
| (b) Re-scope enforcement | Edit §4.5 role statement to widen from “verifiable assurance artifacts” to include “modernization artifacts that enable enforcement”; modernization-registry migrates unmapped → enforcement. | Smallest canon edit. But dilutes the four-class semantic purity — Entra ID isn’t really an enforcement adapter, it’s what enforcement runs against. | Workable but semantically muddy. |
| (c) Accept unmapped permanently | Add §4.7 footnote stating modernization adapters intentionally sit outside the mission-class model; mission-class-notes field on each modernization adapter explains the rationale. | Zero canon edit to §4.2–§4.5. But every modernization adapter carries an unmapped label forever, which looks unresolved in the dashboard. | Acceptable as a temporary state; weak as permanent doctrine. |

How to decide: if you agree the cleanest mental model is “four mission classes + one substrate class”, pick (a). If you want to minimize canon surface area for now, pick (c). (b) is my least favorite — it compromises §4.5’s clean definition.

Reply in chat: “ODA-15 → a” / “ODA-15 → b” / “ODA-15 → c” and I’ll draft the full patch in the same turn.

## Task B2 — Track 1 monitoring subscription (30 sec, GitHub web UI)

Prior-session carryover that’s been drifting.

- Open: https://github.com/cisagov/ScubaGear

- Click Watch (top-right, near Star/Fork).

- Click Custom.

- Check Releases. Leave other boxes unchecked.

- Click Apply.

You’ll now get an email/notification on every new ScubaGear release — which matters because your scubagear conformance adapter in adapter-registry.yaml pins a specific version (1.5.1) and the policy layer pins main. When a new release ships, you want to know so you can evaluate whether to bump the pin.

## Task B3 — Build-and-deploy status check bypass (my investigation, your decision)

I inspected uiao-docs/.github/workflows/build-docs.yml and confirmed the workflow is real and configured. The “bypassed” message on every push is because:

- Branch protection on main requires Build and Deploy Documentation to pass.

- The check can only run after the push is received.

- GitHub sees no check status at push time, so it would normally reject.

- Your account has bypass permission (owner/admin), so the push succeeds with a “bypassed” flag.

Your options:

| Option | Trade-off |
| --- | --- |
| Keep bypassing (status quo) | Works, but every push leaves an audit trail of “required check bypassed” — looks bad in a governance story. |
| Remove the required-check rule | Silent pushes, cleaner audit. But any future failed render won’t block future pushes. |
| Push via PR-only workflow | Forces every canon/docs change through a PR where the check runs as a gate. Cleanest. Slowest. |

My recommendation: switch to PR-only for main once Phase C is complete (that’s when the doc tree stabilizes enough that PR review adds value). Until then, keep bypassing — it’s cosmetic.

No action required from you right now. Park this as a Step 6 item.

## Summary — Time-boxed checklist

- ☐ A1 — Commit UIAO_003 (2 min)

- ☐ A2 — Generate PAT + add secret to both repos (5 min)

- ☐ A3 — Trigger round-trip probe + watch Actions (3-5 min)

- ☒ B1 — Reply in chat with ODA-15 choice (a/b/c) RESOLVED 2026-04-15 as Option (a) — new integration mission-class (see Turn 8 append in 2026-04-14-customer-docs-platform.md and uiao-core v0.6.0 changelog entry)

- ☐ B2 — Watch cisagov/ScubaGear releases (30 sec)

- ☐ B3 — No action, parked for Step 6

Ping me when A1-A3 are done or if anything fails. While you’re running these, I’m building Phase C.

## ODA-15 Resolution — 2026-04-15

Decision (Option a): Add a fifth canonical doctrinal mission-class named integration to UIAO_003 covering change-making actions against a target environment. All five seeded modernization adapters (entra-id, m365, service-now, palo-alto, scuba) migrate from mission-class: unmapped → mission-class: integration.

Rationale: Keeps the doctrinal axis clean and orthogonal to the operational axis. Explicitly distinguishes modernization adapters (change-makers) from enforcement adapters (assurance artifact producers). Avoids re-interpreting enforcement (which stays scoped to external assurance artifacts) and avoids the permanent unmapped hack. Future-proofs the registry for additional change-making adapters (Terraform/OpenTofu, CyberArk credential rotation, etc.).

Impact: Dual-axis taxonomy is now complete and ratifiable. UIAO_003 §4.2–§4.7 ready for promotion from NEW (Proposed) to canonical pending Master Document review. No breaking changes to existing code or adapters.

Files landed (see uiao-core commit on branch claude/implement-oda15-updates-UofSn): - uiao-core/schemas/adapter-registry/adapter-registry.schema.json — enum extended. - uiao-core/canon/modernization-registry.yaml — 5 adapters migrated. - uiao-core/canon/adapter-registry.yaml — header comment refreshed. - uiao-core/canon/UIAO_003_Adapter_Segmentation_Overview_v1.0.md — new §4.7 Integration Adapter Class + TOC / §3 / §5 / Appendix B updates. - uiao-core/ARCHITECTURE.md — §3.2, §13 row 15 (RESOLVED), §14 v0.6.0 changelog.

Downstream in this repo (see uiao-docs commit on the same branch): - docs/13_FIMF_AdapterRegistry.qmd — inserted Doctrinal Mission-Classes section with the 5-row table. - 10 adapter scaffolds under docs/customer-documents/adapter-{technical-specifications,validation-suites}/{entra-id,m365,service-now,palo-alto,scuba}/*.qmd — frontmatter regenerated via uiao-core/tools/sync_canon.py --scaffold (idempotent; --check-only exits 0). - This session log + paired .docx.