# Day-2 Kit — Live Validation Program RunBook

ServiceNow PDI · Active Directory Lab · Microsoft 365 Tenant

2026-07-30 · Repo commit 84bdb28ca

Table of Contents

# Executive summary

Five rounds of code-reading and mock-harness execution converged on the same conclusion: every remaining open item in the Day-2 Automation Kit — the ecc_queue insert ACL, the AD delegation itself, the SER-4 per-tenant Graph scope wiring, the two verify() test-mode design questions, whether the Terraform secrets-in-state exposure is reachable — is not a “read the code harder” problem. Each requires either real infrastructure or a decision only a human can make. No further round of AI-reviews-AI would find or fix any of them.

This RunBook is the next step: three self-contained validation tracks, each closing a gap the mock-harness/adversarial-review cycle could not, in the order they should be run.

| Track | Closes | Needs |
| --- | --- | --- |
| 1. ServiceNow PDI | Real platform ACL behavior, real ATF Test Runner execution, the ecc_queue insert-ACL review | A free, self-service PDI signup (~30 min) |
| 2. Active Directory Lab | Real AD write behavior, real delegated-rights enforcement, real filter/attribute-injection resistance | A local Hyper-V VM — no cloud account |
| 3. Microsoft 365 Tenant | SER-4: whether the compliance gate’s Graph scope check actually reads a real tenant correctly | A free M365 Developer Program signup |

What changed in the repo to make these runnable, all committed at 84bdb28ca on main:

- Corrected doc/code drift: CURRENT-STATE-START-HERE.md and CURRENT-STATE-SCRIPTS.md still warned “do not point this at a live directory yet” for three defects that commit 7d2423c74 had already fixed — the warning was one commit stale. The ATF README.md documented 12 of the 17 specs that exist on disk; now documents all 17.

- Implemented the SER-4 Graph scope read in ComplianceGate._checkWriteScope (x_fed_compliance), which was previously a bare TODO unconditionally returning 'unverified' — now reads appRoleAssignments / oauth2PermissionGrants, fails closed throughout, and ships with two new ATF specs proving the read-only/write-shaped verdicts against fixture data.

- Authored lab/New-Day2AdLab.ps1 (shipped as a separate attachment alongside this RunBook, since it’s an executable script, not prose) — a local Hyper-V lab-domain provisioner with no cloud-account dependency.

Each track below states, up front, what it proves and — just as importantly — what it still does not prove. None of this is a substitute for a real ATO. It substitutes for “an AI read the code and believes it’s correct.”

# Day-2 Automation Kit — Live Validation: ServiceNow PDI

Date Code: 2026-07-30 11:16 ET · Scope: FedRAMP Moderate / GCC Moderate · Audience: the implementer, running the kit against a real instance for the first time

## 0. Why this exists, and what it does not prove

Every fix in this kit so far — the P0-1..P0-7 and NEW-1..NEW-6 remediation (7d2423c74), the ATF-drift correction (0d452b75f) — was verified by reading code and by executing it against a mock ServiceNow harness (gs, GlideRecord, GlideDateTime, GlideDigest stand-ins). That converges fast and catches real defects, but it cannot catch anything that only exists in the real platform: actual ACL enforcement, actual sys_atf_test execution semantics, actual Scripted REST behavior, actual property/alias resolution. A ServiceNow Personal Developer Instance (PDI) is a real instance — free, self-service, ~30 minutes to provision — and closes that specific gap.

What a PDI validates: every claim in this kit that is about the platform — does the ACL actually block what it’s supposed to, does the ATF suite actually pass when run through the real Test Runner, does the Scripted REST endpoint actually enforce its role.

What a PDI does not validate: anything downstream of the MID Server — a PDI has no domain-joined MID and no reachable domain controller, so the AD leg’s _dispatch calls will queue an ecc_queue record that nothing ever picks up. That’s the AD lab track and the mid/Invoke-Day2AdAction.ps1 script directly. A PDI is also not a FedRAMP-authorized boundary — it’s a personal sandbox. Nothing here substitutes for a real ATO; it substitutes for “an AI read the code and believes it’s correct.”

## 1. Request the PDI

- Go to developer.servicenow.com and request an instance (free, no purchase, ~30 minutes to provision — you’ll get an email when it’s ready).

- Pick the current standard release family (whatever developer.servicenow.com offers by default — this kit has no version-specific dependency called out in KIT-VARIABLES-REFERENCE.md).

- PDIs auto-hibernate after a period of inactivity and are reclaimed after ~30 days idle. If you’re spacing this work out, note the instance URL and admin credentials somewhere durable — a support case can wake a hibernated instance, but don’t rely on that mid-task.

## 2. Build the scoped app for real

There is no shipped Update Set XML for x_fed_day2_ops — by design (see update-set/README.md): “committing an unbuilt, untested update set would be worse than none.” You build it once, in the PDI, following the existing spec docs, then export the XML for your own future re-imports:

| Step | Do | Reference |
| --- | --- | --- |
| 1 | Scoped app + roles | KIT-BUILD-SPEC.md §1 |
| 2 | Tables (x_fed_day2_ops_evidence, x_fed_day2_ops_integration) | KIT-BUILD-SPEC.md §2 |
| 3 | Properties + Connection & Credential aliases | KIT-VARIABLES-REFERENCE.md |
| 4 | Import the Script Includes from script-includes/*.js verbatim | KIT-BUILD-SPEC.md §3 |
| 5 | Scripted REST API + ACLs | KIT-BUILD-SPEC.md §4, §5 |
| 6 | Catalog items + variable sets | KIT-BUILD-SPEC.md §6 |
| 7 | The “Governed Day-2 Request” Flow | KIT-BUILD-SPEC.md §7 |
| 8 | The Current State delta — AdHybridClient, the router, hybrid_mode/AD properties | CURRENT-STATE-BUILD-DELTA.md |

Set x_fed_day2_ops.test_mode = true and x_fed_day2_ops.hybrid_mode = true from the start. Leave x_fed_day2_ops.ad_mid_server unset for this round — the AD leg’s _dispatch will refuse to actuate without it ('ad_mid_server not configured — refusing to actuate'), which is correct; you’re not testing the AD transport here.

## 3. The step the build spec doesn’t cover: the ecc_queue insert ACL

KIT-BUILD-SPEC.md §5 enumerates ACLs for the app’s own tables (x_fed_day2_ops_evidence, x_fed_day2_ops_integration) — it does not, and structurally cannot, cover ecc_queue, because that’s a global platform table outside the scoped app’s ownership. CURRENT-STATE-BUILD-DELTA.md §5 documents why this matters: anyone who can insert a topic = 'Command' / agent = 'mid.server.<x>' record into ecc_queue can drive AD writes directly, bypassing the Flow, the PIM elevate clause, and the evidence write entirely.

This is the one item on the “not fixed” list from 7d2423c74 that a PDI can actually resolve — it’s a platform-configuration fact, not a code fix:

- System Security > Access Control (ACL) — search for existing ACLs on ecc_queue, operation create. On a stock PDI there is likely no restrictive ACL here at all (the out-of-box posture tends to be permissive for admin-adjacent roles).

- Add or tighten an ACL: operation create, table ecc_queue, condition scoped as tightly as the platform allows — ideally to a role held only by the identity that runs AdHybridClient._dispatch (the scoped app’s execution context) and by platform/MID-management roles, never by x_fed_day2_ops.operator or x_fed_day2_ops.approver.

- Write down what you find and what you changed — this is exactly the review BUILD-DELTA §5 calls “not a decision this kit should make implicitly.” Whatever your target instance’s actual posture turns out to be is the real finding; a PDI is a legitimate stand-in for exercising the procedure, but the production instance’s ACL still needs its own review before go-live.

## 4. Run all 17 ATF specs for real

The mock-harness pass (0d452b75f) found and fixed 3 genuine test/code mismatches by executing the real script against fixture data — but it is still not the ATF Test Runner, and it does not exercise real GlideRecord query semantics, real ACL enforcement during a test run, or real Flow execution.

- Import the 17 atf/*.xml files as sys_atf_test records (Update Set import, or create each sys_atf_test + its steps by hand from the XML — whichever your PDI’s import tooling handles cleanly for scoped-app records).

- Build one Test Suite containing all 17.

- Run the suite with x_fed_day2_ops.test_mode = true.

- Expected result, per atf/README.md: 14 of 17 pass.

  - atf-negative-unreconciled-target.xml is catalog/UI-only — confirm it actually runs to completion in the real Test Runner (this is exactly the kind of test the mock harness explicitly could not execute).

  - atf-negative-verify-read-failure.xml and atf-negative-verify-wrong-state.xml are expected to still fail (or not assert what they intend) — see §5 below.

- If any of the other 14 fail against the real platform, that’s a genuine new finding this round exists to catch — ACL interference, property resolution order, or Flow-Designer behavior that a mock gs object can’t reproduce.

## 5. The design decision this kit needs from you: verify()’s test-mode failure contract

atf-negative-verify-read-failure.xml and atf-negative-verify-wrong-state.xml inject fixture fields (_forceReadFailure, observed/intended) that no version of verify() has ever read — confirmed by git blame to predate the whole remediation effort. verify() checks test_mode first and returns a synthetic pass before reaching any state-inspection logic, for any leg. That’s not a bug in the remediation; it’s the original design, and fixing it requires picking one of these:

Option A — a named test-only failure hook. Add Day2Env.testFixture('verify_force_read_failure', false) and Day2Env.testFixture('verify_force_wrong_state', false), read by verify() after the test_mode check, so test_mode can now simulate either a clean pass or an injected failure, explicitly and by name. Smallest change; keeps the short-circuit structure; the two ATF specs get rewritten to set these properties instead of the unread legacy fields.

Option B — test_mode fakes the read, not the result. Restructure verify() so test_mode swaps in a fixture-backed reader (a fake getUserAd/Graph response) rather than skipping straight to a synthetic verdict — the real branch logic (compare observed vs. intended, decide ok/inconclusive) runs every time, against fake data under test, real data in production. Larger lift (touches _verifyAd and _verifyGraph both), but it’s the only option that gives the ATF suite actual coverage of verify()’s decision logic rather than a pass/fail toggle next to it.

Option C — accept these two as PDI/live-only. Mark both specs active: false for CI/mock-harness purposes, document that they’re proven by the PDI’s real Graph re-read failing naturally (feed verify() a target sys_id that doesn’t exist, or revoke the Connection alias mid-run) instead of by fixture injection. Fastest, and consistent with this runbook’s premise that some things need real execution rather than more mock sophistication — but it means these two properties are validated by hand each time, not by an automated suite.

Recommendation: B if you want the ATF suite to mean something for these two paths long-term; C if you’d rather spend that effort on the AD lab and M365 tracks instead and accept manual PDI verification here. This is flagged, not decided, on purpose — pick one and note the choice in atf/README.md.

## 6. What this round proves, and what still doesn’t

| Claim | Proven by this round? |
| --- | --- |
| ACLs on the app’s own tables behave as specified | Yes — real platform |
| ecc_queue insert ACL reviewed and restricted | Yes, for this PDI; production instance still needs its own review |
| 14 of 17 ATF specs pass against real Test Runner semantics | Yes |
| The catalog/UI-only unreconciled-target path actually works | Yes — this is the one the mock harness structurally couldn’t touch |
| verify()’s two open tests | Only after §5’s decision is made and implemented |
| The AD leg’s transport, real delegated rights, real domain writes | No — needs the AD lab track |
| SER-4 / per-tenant Graph scope wiring | No — needs the M365 tenant track |

## 7. Teardown

Nothing here is destructive to anything outside the PDI itself. When done, either keep the instance (PDIs are free and long-lived if kept active) or let it hibernate — there’s no cleanup action required on your end.

# Day-2 Automation Kit — Live Validation: Active Directory Lab

Date Code: 2026-07-30 12:00 ET · Scope: FedRAMP Moderate / GCC Moderate · Audience: the implementer, exercising the AD leg (AdHybridClient.js + mid/Invoke-Day2AdAction.ps1) against a real domain controller for the first time

## 1. What this validates that the mock harness and a PDI both cannot

Every fix to the AD leg so far — the P0-1..P0-3 command-injection / target- override / cleartext-password remediation (7d2423c74) and the ATF-drift correction that followed (0d452b75f) — was verified two ways: reading the code, and executing it against a mock ServiceNow harness (gs, GlideRecord, GlideDateTime stand-ins) with fixture data standing in for Active Directory. CURRENT-STATE-SCRIPTS.md §1 is explicit about what that does and doesn’t prove: “a mock ServiceNow harness executed the real script against fixture data, which is a different thing than a real MID dispatching to a real DC. … None of this has been exercised against a live domain controller yet.”

A ServiceNow PDI closes a different gap — real platform behavior (ACLs, the ATF Test Runner, Scripted REST) — but a PDI has no domain-joined MID and no reachable domain controller, so anything past ecc_queue is still untested there too (CURRENT-STATE-PDI-VALIDATION.md §0).

This lab is the one place that can close the remaining, structurally-different gap: real AD write behavior, real delegated-rights enforcement, and real filter/attribute injection against a real directory — specifically:

- Does Invoke-Day2AdAction.ps1’s parameter allowlist actually stop a hostile attribute name from reaching AD, or does the mock harness’s fixture-shaped $jobArgs merely make it look like it would?

- Does the delegated service account’s AD-native access control actually refuse everything outside the managed OUs/groups, independent of whatever the application-layer allowlist claims — i.e., is the delegation itself correct, which every remediation commit so far has flagged as asserted, not verified (7d2423c74’s “Not fixed” list: “the AD delegation itself — every guard here is defense in depth on top of the MID service account’s actual rights, still unverified”)?

- Does moveUserOuAd’s managed-OU allowlist actually prevent a write from reaching AD when unset, or does _isAllowedOu just return the right boolean in a unit-test sense with nothing behind it?

None of that requires a cloud account, an Azure subscription, an O365 tenant, or any signup — it’s a local Hyper-V VM.

## 2. Running the lab

Provision with lab/New-Day2AdLab.ps1 — read it before running it; it is meant to be run by a human, one phase at a time, not piped into automation. Three phases:

| Phase | What it does | Automatable? |
| --- | --- | --- |
| 1 | Create the Internal virtual switch, VHDX, and Gen-2 VM; attach the ISO; start it | Fully scripted |
| — | Windows Setup (OOBE): edition choice, EULA, local Administrator password | Manual — no clean unattended path exists that doesn’t trade “human types a password once” for “answer file carries a credential on disk”; the script deliberately does not attempt one |
| 2 | Guest network config, AD DS role install, Install-ADDSForest (forest promotion) | Scripted via PowerShell Direct; the promotion reboot is a hard checkpoint — the script polls for the VM to come back and then stops, it does not chain into Phase 3 |
| 3 | OU structure, delegated MID service account, test AD groups, dsacls delegation | Fully scripted via PowerShell Direct, once Phase 2’s reboot is confirmed |

You supply the Windows Server evaluation ISO path yourself (Microsoft Evaluation Center) — the script never downloads one. No password is hardcoded anywhere in the script; the local Administrator credential, the DSRM password, and the MID service account password are all SecureString parameters that prompt interactively if you don’t supply them.

At the end of Phase 3 the script prints the exact x_fed_day2_ops.* property values this lab corresponds to (ad_dc, ad_disabled_ou, ad_managed_ous) per CURRENT-STATE-BUILD-DELTA.md §2 / CURRENT-STATE-SCRIPTS.md §5.

A judgment call worth double-checking: the lab is a single DC VM, not a separate domain-joined “MID Server” VM — sized for “a lone DC lab” per the brief. That means there’s no second box to naturally play the MID’s role. Sections 3-5 below use the Hyper-V host itself, reaching the lab DC over the Internal switch’s IP (10.88.0.10 by default), as a stand-in MID: you run Invoke-Day2AdAction.ps1 on the host under the delegated service account’s identity (via runas /netonly, since the host is not domain-joined) rather than on a truly domain-joined machine. That is a real scope simplification — it proves the AD-write and delegation behavior, but it does not prove “domain-joined MID reaching AD” as a network/trust configuration, since the host is not domain-joined. If you want that specific configuration validated too, join the Hyper-V host (or a second small VM) to day2lab.test before running §3-5; nothing below requires it not to be.

## 3. The adversarial test plan: Invoke-Day2AdAction.ps1 directly against the lab DC

This bypasses ServiceNow entirely. You are hand-constructing the same structured JSON job that AdHybridClient._dispatch (script-includes/AdHybridClient.js) would normally build and drop into ecc_queue, and feeding it to mid/Invoke-Day2AdAction.ps1 yourself:

schema: 1, action, identity, server, boundary, args{...}, requested_at

Run it as the delegated service account, not as yourself or as a Domain Admin — that’s the whole point:

runas /netonly /user:DAY2LAB\svc-day2-mid powershell.exe
# then, inside that shell, from the lab/mid checkout:
$job = @{
    schema = 1; action = 'set-attributes'; identity = 'jdoe'
    server = '10.88.0.10'; boundary = 'gcc-moderate'
    args = @{ "X'; Add-ADGroupMember -Identity 'Domain Admins' -Members 'svc'; #" = 'value' }
    requested_at = (Get-Date).ToUniversalTime().ToString('o')
} | ConvertTo-Json -Compress
.\Invoke-Day2AdAction.ps1 -JobJson $job

(Create a throwaway jdoe test user in the managed OU first via Phase-3-style New-ADUser, or via a legitimate create-user job, so these tests have a real target that isn’t a privileged account.)

Wrap the session in Start-Transcript before each run — one of the assertions below is about what never appears in output, and a transcript is the honest way to check that.

### Test A — hostile attribute name (the P0-1 payload, verbatim from atf/atf-negative-ad-parameter-injection.xml)

Payload: args = { "X'; Add-ADGroupMember -Identity 'Domain Admins' -Members 'svc'; #": "value" } against action: 'set-attributes'.

- PASS: Invoke-Day2AdAction.ps1 exits non-zero, JSON output has "ok": false, and error contains "illegal parameter name" (from Assert-AllowedArgs’s ^[A-Za-z][A-Za-z0-9]*$ check, which runs before the switch statement ever reaches Set-ADUser). Confirm independently: Get-ADGroupMember "Domain Admins" before and after the run shows no change — svc (or whatever principal was named in the payload) was never added.

- FAIL: exit 0 / "ok": true, or — the scenario this test exists to rule out — the hostile string is actually interpreted as PowerShell and svc lands in Domain Admins. This is the one test in this plan where a FAIL is a live Tier-0 compromise of the lab domain, not just a logic bug; if it fails, stop and treat it as a P0 regression, not a lab quirk.

### Test B — reserved-parameter-shaped override, at the layer that actually touches AD

AdHybridClient.RESERVED (identity, server, credential, path, confirm, reset, newpassword, passthru, authtype, partition) is enforced in AdHybridClient.js, which this test bypasses entirely — so this is not a test of that array by name. What’s actually being tested is whether the defense-in-depth the PS1 header promises (“Parameter names are re-validated against a server-side allowlist. … neither trusts the other”) holds even when the JS layer isn’t in the loop at all:

$job = @{
    schema = 1; action = 'set-attributes'; identity = 'jdoe'
    server = '10.88.0.10'; boundary = 'gcc-moderate'
    args = @{ identity = 'Administrator'; title = 'x' }
    requested_at = (Get-Date).ToUniversalTime().ToString('o')
} | ConvertTo-Json -Compress
.\Invoke-Day2AdAction.ps1 -JobJson $job

- PASS: refused with "parameter not permitted for set-attributes" — $Contracts['set-attributes'] in Invoke-Day2AdAction.ps1 does not list identity (or any of AdHybridClient.RESERVED’s other names — verified by inspection that none of them appear in any action’s allowed-parameter array), so the PS1-side allowlist rejects it independently of the JS-side check, for a different literal reason. jdoe’s title is unchanged and Administrator is untouched — confirm with Get-ADUser Administrator -Properties title.

- FAIL: the job succeeds, or — the specific thing P0-2 was about — Set-ADUser is actually invoked against Administrator instead of jdoe.

### Test C — setPasswordAd / reset-password never transports password material

Two angles, since this bypasses AdHybridClient.setPasswordAd()’s own refusal (opts.tempPassword / opts.password / opts.newPassword) entirely:

- Try to smuggle a password into the reset-password action’s args anyway: args = @{ tempPassword = 'Sup3rSecret!' }. PASS: refused with "parameter not permitted for reset-password" — $Contracts['reset-password'] only allows mustChangeAtLogon and deliveryRef. FAIL: accepted.

- Run a legitimate reset-password job (no extra args) and inspect the transcript and the JSON stdout for the literal generated password. PASS: the JSON payload’s data.deliveryHandle is $null (no -DeliveryScript configured in this lab) and grepping the transcript for anything resembling a password turns up nothing — New-CompliantPassword builds the SecureString character-by-character and the plaintext $chars array is cleared before Write-Result runs, so there should be no window where it existed as a plain [string] at all, not just no window where it was printed. FAIL: any plaintext password appears in stdout, in the transcript, or (check this too) in Get-WinEvent / PowerShell transcription logs on the guest if script block logging is on.

This is also structurally the strongest of the three tests: even if $Contracts['reset-password'] were accidentally widened to include tempPassword tomorrow, the 'reset-password' case in the switch statement never reads $jobArgs['tempPassword'] (or any password-shaped key) at all — there is no code path from the args bag to Set-ADAccountPassword’s -NewPassword. Confirm this by reading the 'reset-password' branch, not just by running the test once.

## 4. Testing the delegated-rights boundary itself

This is the item every remediation commit has flagged as open: 7d2423c74’s “Not fixed” list explicitly names “the AD delegation itself — every guard here is defense in depth on top of the MID service account’s actual rights, still unverified”, and CURRENT-STATE-SCRIPTS.md §1 calls an effective-permissions dump “a pre-production must-do, not optional.” This lab is the first place it can be verified for real, because it’s the first time svc-day2-mid exists as an object with real ACEs on real OUs.

Three complementary checks, in increasing order of how much they actually prove:

- Enumerate the raw ACEs. dsacls.exe "OU=Day2ManagedUsers,DC=day2lab,DC=test" and the same against the disabled-accounts OU and each test group’s DN. Confirm the only ACEs naming DAY2LAB\svc-day2-mid are the ones Phase 3 granted (CCDC;user, CA;Reset Password;user, the three WP property sets, and WP;member on the two named groups) — nothing broader, and nothing inherited from a parent container you didn’t expect.

- The GUI effective-access view. Active Directory Users and Computers → enable View → Advanced Features → right-click the managed OU → Properties → Security → Advanced → Effective Access → select svc-day2-mid → View effective access. This directly answers “can this principal do X” per-permission, including permissions it holds via nested group membership (it shouldn’t hold any here, since it’s not a member of anything) — a stronger statement than eyeballing raw ACEs.

- The functional proof — actually attempt every action as the service account, in and out of scope. This is the one that matters: run Invoke-Day2AdAction.ps1 (via runas /netonly /user:DAY2LAB\svc-day2-mid, as in §3) for the full action set, and confirm the boundary is enforced by AD itself, not by the application allowlist:

  - create-user targeting the managed OU → succeeds.

  - disable-user + the disable-time move to the disabled OU → succeeds.

  - reset-password → succeeds.

  - set-attributes on the allowed properties → succeeds.

  - add-group-member / remove-group-member on Day2Test-Group1 → succeeds.

  - add-group-member targeting a group not delegated (create a throwaway Day2Test-UndelegatedGroup with no ACE for the service account) → AD itself refuses with an access-denied error surfaced through Add-ADGroupMember’s own exception — this is deliberately not the same refusal as PrivilegeClassifier.classifyAdGroup’s Tier-0 check (that check never runs here, since this test bypasses AdHybridClient.js) — it’s proof that AD’s own ACL is the backstop even if the application layer were bypassed or buggy.

  - move-object targeting an OU with no delegation (e.g., the domain’s default Users container) → AD refuses at the Move-ADObject call.

- Anything in this list that succeeds when it shouldn’t, or fails when it shouldn’t, is a real delegation-configuration finding — not a mock, not an assertion, an actual AD access-control fact about this build.

## 5. moveUserOuAd fail-closed: allowlist unset, allowed, and disallowed

Unlike §3-4, _isAllowedOu — the fail-closed check moveUserOuAd and createUserAd both call — lives in AdHybridClient.js, not in Invoke-Day2AdAction.ps1. Bypassing ServiceNow bypasses the exact code path this test needs to exercise, so hand-crafting a JSON job straight to the PS1 script (as in §3) cannot test this — the PS1 script’s move-object handler has no OU-allowlist check of its own at all; it will attempt a move to whatever targetOu string it’s given. That absence is itself worth noting: the managed-OU allowlist is enforced exactly once, in the JS layer, with no defense-in-depth copy in the PS1 layer the way the parameter allowlist has one (§3 Test B). If AdHybridClient.js is ever bypassed by anything with direct ecc_queue insert access (CURRENT-STATE-BUILD-DELTA.md §5’s documented exposure), _isAllowedOu provides no protection at all — this lab is a good place to have confirmed that concretely rather than inferred it from reading the code.

So this test needs AdHybridClient.js itself in the loop, without needing a ServiceNow instance or any signup. A small local, offline gs/GlideRecord shim — the same style of mock harness already used to verify 0d452b75f, not currently checked into this repo — run with node does this with no account of any kind:

// day2-ad-harness.js — run locally: node day2-ad-harness.js
const { execFileSync } = require('child_process');
const props = {}; // set per test case below
global.gs = {
  getProperty: (k, d) => (k in props ? props[k] : d),
  error: console.error, warn: console.warn, info: console.log
};
global.Class = { create: () => function () {} };
global.GlideDateTime = function () { this.getValue = () => new Date().toISOString(); };
global.x_fed_day2_ops = { Day2Env: function () {
  this.isTestMode = () => false; this.testFixture = (k, d) => d;
} };
Day2Env.scrub = (m) => m; // matches the real static helper's shape closely enough for logging calls
global.GlideRecord = function (table) {
  this._table = table; this._fields = {};
  this.initialize = () => {};
  this.setValue = (k, v) => { this._fields[k] = v; };
  this.insert = () => {
    if (this._table !== 'ecc_queue') return 'mock-sys-id';
    // THIS is the wiring that makes it real: the ecc_queue insert shells out
    // to the actual PS1 against the actual lab DC, instead of just recording
    // the JSON for an assertion to inspect.
    const out = execFileSync('powershell.exe', [
      '-NoProfile', '-NonInteractive', '-ExecutionPolicy', 'Bypass',
      '-File', 'mid/Invoke-Day2AdAction.ps1', '-JobJson', this._fields.payload
    ], { encoding: 'utf8' });
    console.log('MID result:', out);
    return 'live-dc-dispatch';
  };
};
// load the real file unmodified:
require('vm').runInThisContext(
  require('fs').readFileSync('script-includes/AdHybridClient.js', 'utf8')
);
const ad = new AdHybridClient();
console.log(ad.moveUserOuAd(process.argv[2], process.argv[3]));

Run this as the delegated service account (same runas /netonly context as §3-4) so the shelled-out PS1 actually exercises AD under the account whose delegation you’re validating, not under your own or an elevated identity.

- 5a — ad_managed_ous unset/empty. Leave props['x_fed_day2_ops.ad_managed_ous'] unset. PASS: moveUserOuAd returns { ok: false, error: 'refused: ...' } and the GlideRecord.insert override above is never called — confirm by adding a console.log guard or just noting no MID result: line printed — meaning no job ever reached AD at all. Read back the test user’s OU in the lab DC afterward: unchanged. FAIL: the move dispatches (the PS1 runs) regardless of the empty property, or the object’s OU changes.

- 5b — target OU on the allowlist. Set props['x_fed_day2_ops.ad_managed_ous'] = 'OU=Day2ManagedUsers,DC=day2lab,DC=test' and move into that same OU. PASS: dispatches, the PS1 runs against the real DC, and Get-ADUser <id> | Select DistinguishedName confirms the object actually moved.

- 5c — target OU NOT on the allowlist. Same property value as 5b, but target a DN not on the list (e.g. the domain’s default Users container, or the disabled-accounts OU if it isn’t also listed). PASS: refused before dispatch, same as 5a — no MID result: line, no PS1 invocation, and the object’s OU is unchanged in the lab DC afterward (this is the detail a pure logic/unit check of _isAllowedOu can’t give you: proof that a refused call leaves zero trace in AD, not just that the boolean came back false).

## 6. What remains unverified even after this lab

- Production delegation may differ from the lab’s. The dsacls grants in lab/New-Day2AdLab.ps1 Phase 3 are illustrative, matched to the actions the kit performs — they are not guaranteed to be the precise minimum for every attribute in AttrParamMap, and a real environment’s OU naming, nesting, and existing delegation model will differ from this lab’s flat structure. Re-run §4’s functional proof against the real target OUs before go-live, not just this lab’s.

- Entra Connect sync behavior is entirely out of scope here. This lab has no Entra tenant and no sync engine; the projection from an AD write to a synced Entra object (CURRENT-STATE-SCRIPTS.md §1’s “sync-projection” concept, atf-hybrid-verify-sync-projection.xml) is cloud-side and needs the M365/Entra tenant track, not this one.

- The ecc_queue insert-ACL exposure (CURRENT-STATE-BUILD-DELTA.md §5) is a ServiceNow-platform configuration fact. This lab proves what happens once a job reaches the MID; it says nothing about who else, on a real instance, can insert one — that’s the PDI/production-instance track. §5 above independently reinforces why that ACL matters: it’s the only thing standing between “the JS-layer allowlist is bypassed” and _isAllowedOu providing zero protection.

- The production transport is the Integration Hub AD spoke (CURRENT-STATE-SCRIPTS.md §7), not this skeleton script. Everything above validates Invoke-Day2AdAction.ps1 and AdHybridClient.js as written today; the spoke migration carries the same method surface forward but is a different transport with its own platform behavior to validate separately once built.

- A single-DC lab doesn’t exercise replication lag or the ad_dc-pinning rationale (write and verify hitting the same DC to avoid a stale read from a different DC) — there’s only one DC here to hit.

- The two open verify() test-mode ATF specs (atf-negative-verify-read-failure.xml, atf-negative-verify-wrong-state.xml, flagged in CURRENT-STATE-PDI-VALIDATION.md §5) are unrelated to the AD transport and are not touched by anything in this lab.

- This lab used a Windows Server evaluation build (see the script’s header for which one you pointed it at) and a single flat OU structure — cmdlet behavior on a different Windows Server version, or against a deep multi-level OU tree, functional-level considerations, or an existing forest with legacy delegation already in place, is not exercised here.

## 7. Teardown

This is disposable infrastructure; nothing here is destructive to anything outside itself, because the virtual switch is Internal (host-and-guest-only, never bridged to a real network) and the domain (day2lab.test, a reserved non-resolvable TLD per RFC 2606) has no trust relationship to anything real.

Stop-VM -Name Day2AdLab-DC1 -TurnOff -Confirm:$false
Remove-VM -Name Day2AdLab-DC1 -Confirm:$false
Remove-Item -LiteralPath (Join-Path $PSScriptRoot 'lab\vhd\Day2AdLab-DC1.vhdx') -Force
Remove-VMSwitch -Name Day2AdLab-Internal -Confirm:$false
# If you assigned a static IP to the host's vEthernet adapter for this switch,
# it's removed automatically when the switch is removed.

If you joined a second machine (or the host) to day2lab.test per §2’s note, un-join or discard that machine too — it now trusts a domain that’s about to stop existing.

# x_fed_compliance — Live Validation: Microsoft 365 Developer Tenant

Date Code: 2026-07-30 11:34 ET · Scope: FedRAMP Moderate / GCC Moderate · Audience: the implementer validating ComplianceGate._checkWriteScope (SER-4) against a real Entra tenant for the first time

## 0. Why this exists, and what it does not prove

SER-4 was, until now, a deliberate gap: _checkWriteScope returned 'unverified' unconditionally in production, with a TODO(per-tenant) where the Graph read belonged. The commit that closed it (see this repo’s history for the ComplianceGate.js change implementing the Graph read) added the actual appRoleAssignments / oauth2PermissionGrants read, a name-shape match against *.ReadWrite.* and other write-shaped Graph permission strings, and two test_mode ATF specs (atf/atf-scope-check-confirmed-readonly.xml, atf/atf-scope-check-holds-write.xml) that exercise the matching logic against fixture data. That fixture pass is real coverage of the matching logic — it is not proof the code correctly reads a real tenant’s real appRoleAssignments shape, correctly resolves an appRoleId GUID to its permission string via the resource service principal’s appRoles collection, or correctly walks a real oauth2PermissionGrants response. A fixture cannot be wrong about Graph’s actual response shape in the way a live tenant can.

What this validation round proves: that _checkWriteScope, pointed at a real Entra tenant through the same MID-routed sys_rest_message / credential-alias wiring ComplianceIngest already uses, correctly returns 'confirmed-readonly' for a registration that genuinely holds only read-shaped Graph grants, and 'holds-write' for one that holds a write-shaped grant — using two real app registrations with real, admin-consented permissions, not stand-ins.

What it does not prove: that scope stays clean over time on any tenant whose configuration is not otherwise locked down, or that a registration cannot be reconfigured to add a write scope between two ComplianceGate runs without this check catching it mid-window. See §5.

What this tenant is not: a FedRAMP-authorized boundary. It’s a free developer sandbox for validating that the code path itself works against real Graph responses. Nothing here substitutes for standing up the production tenant wiring, which still needs its own scope_check_enabled rollout plan, its own credential-alias review, and its own decision about which resource (s) count as “governed surfaces” for this tenant.

## 1. Get a tenant: the Microsoft 365 Developer Program

This step is yours to do — the instructions below describe what to click, not something already done on your behalf.

- Go to developer.microsoft.com/microsoft-365/dev-program (or search “Microsoft 365 Developer Program”) and sign up. It’s free, self-service, and requires only a Microsoft account.

- Choose the instant sandbox option when prompted. This provisions a full Microsoft 365 tenant (a *.onmicrosoft.com domain) pre-loaded with an E5 developer subscription, test users, and sample data — no credit card, no purchase.

- You’ll land in the Microsoft 365 admin center for your new tenant, plus access to the Entra admin center (entra.microsoft.com) for the same tenant. Note the tenant ID (Entra ID > Overview) — you’ll need it for the REST message endpoint / credential alias configuration in §3.

- The dev tenant has an inactivity reclamation policy (currently ~90 days of no sign-in) — sign in periodically if you’re spacing this work out, the same caution CURRENT-STATE-PDI-VALIDATION.md gives for a ServiceNow PDI hibernating.

## 2. Register two test app registrations

You need two, so both verdicts get exercised against a real tenant’s real appRoleAssignments, not just one path proven and the other taken on faith.

### 2a. The read-only registration (expect 'confirmed-readonly')

- Entra admin center → App registrations → New registration. Name it something unambiguous, e.g. x-fed-compliance-scope-test-readonly. Single-tenant is fine for this test.

- API permissions → Add a permission → Microsoft Graph → Application permissions (not Delegated — ComplianceIngest and the scope check both care about the app-only grant a service identity holds, not a signed-in user’s delegated rights). Add:

  - Directory.Read.All

  - Policy.Read.All

  - SecurityEvents.Read.All

- These are the exact three the app’s own rest/README.md documents as the intended production grant set (Policy.Read.All, Directory.Read.All, SecurityEvents.Read.All).

- Grant admin consent for the tenant — as the dev-tenant Global Admin (your own account), click Grant admin consent for  on the API permissions page. Without this, the permissions show as “not granted” and won’t appear in appRoleAssignments at all, which would make the read look empty rather than read-only — a different thing.

- Certificates & secrets → create a client secret (or certificate, if your credential-alias setup in §3 uses one) — needed for the REST message credential, not for this app’s own logic.

- Under Overview, note the Application (client) ID. Then go to Enterprise applications (this is where the app’s service principal lives, not the app registration itself), find the same app by name, and note its Object ID — this is the service_principal_id value _checkWriteScope actually queries against (/servicePrincipals/{id}/...), distinct from the application object ID and the client ID. Confusing these three IDs is the single most common setup mistake here.

### 2b. The write-scoped registration (expect 'holds-write')

- Repeat the same steps under a second registration, e.g. x-fed-compliance-scope-test-writescoped.

- Grant Application permissions: Directory.Read.All, Policy.Read.All (kept, so the fixture isn’t only about the one flagged grant), plus Directory.ReadWrite.All — the canonical write-shaped Graph permission, and the one named explicitly in ComplianceGate.js’s own comments as the thing this check exists to catch.

- Grant admin consent the same way as 2a.

- Note this registration’s service principal Object ID the same way.

You now have two real, admin-consented registrations: one that should read back as clean, one that should trip the write-shaped match.

## 3. Wire the instance

Do this in a ServiceNow PDI or sub-prod instance where you’ve already built x_fed_compliance per update-set/README.md (Script Includes imported, the x_fed_compliance.graph REST message created per rest/README.md). If you haven’t built it yet, do that first — this validation exercises the built app, it doesn’t build it for you.

- Credential alias — point the x_fed_compliance.graph REST message’s OAuth 2.0 credential (or Connection & Credential alias, depending on your platform version) at the dev tenant: tenant ID from §1, client ID + secret/certificate from whichever registration you’re testing in a given run. Because _checkWriteScope only ever reads (appRoleAssignments, oauth2PermissionGrants), the credential itself needs no write scope of its own to exercise this test — but see the judgment call at the end of this section.

- MID Server — either use an existing in-boundary MID (if this sub-prod instance has one reachable to the internet / to graph.microsoft.com) or, for this validation only, leave x_fed_compliance.mid_server unset so the call routes through the instance’s own outbound connectivity. Note which you used — a MID-routed pass and a direct pass are both informative, but they’re not the same test, and production is MID-routed only.

- Set properties:

  - x_fed_compliance.test_mode = false (you are explicitly testing the production Graph-read path here, not the fixture path — leaving test_mode on would silently exercise _checkWriteScopeFixture instead and prove nothing about the live tenant).

  - x_fed_compliance.scope_check_enabled = true.

  - x_fed_compliance.service_principal_id = the Enterprise application Object ID from §2a (start with the read-only one).

- Confirm gate.preflight(...)’s SoD checks are satisfied for whatever task record you use to trigger this — or, more directly, just call _checkWriteScope() on a ComplianceGate instance from a background script / scoped script include test, exactly as the two new ATF specs call it, since preflight is not itself under test here.

## 4. Run it against both registrations

- With service_principal_id pointed at the read-only registration (§2a), invoke:

- var gate = new x_fed_compliance.ComplianceGate();
gs.info('verdict: ' + gate._checkWriteScope());

- Expected: confirmed-readonly. If you instead get unverified, check (in order): admin consent actually granted (§2a step 3), the credential alias actually authenticating (inspect the REST message’s transaction log for a non-200), and that service_principal_id is the Enterprise Application object ID, not the Application (client) ID.

- Re-point service_principal_id at the write-scoped registration (§2b) and re-run the same call. Expected: holds-write.

- This is the actual “SER-4 validated against real infrastructure” proof: both verdicts produced by the real Graph read against real, admin-consented appRoleAssignments on a real tenant — not by the test_mode fixture path, which only proves the string-matching logic in isolation.

- As a negative control, temporarily set service_principal_id to a random GUID that isn’t a real service principal in the tenant. Expected: unverified (the /servicePrincipals/{id}/appRoleAssignments read returns a non-200, and _graphGet returns null, and _checkWriteScope treats that as an unresolvable read, not an empty/clean one). This specifically confirms the fail-closed contract from ComplianceGate.js’s own comments — an unreadable identity must never look the same as a verified-clean one.

## 5. What’s still not covered even after this round

- Scope drift between checks. _checkWriteScope is a point-in-time read. Nothing here (or in ComplianceGate generally) re-checks continuously — if someone grants Directory.ReadWrite.All to the read-only registration’s service principal an hour after a 'confirmed-readonly' verdict, the next task’s preflight will catch it on its own next call, but there is no standing monitor, alert, or drift-detection job watching the grant between gate invocations. A compliance program that runs preflight infrequently has a correspondingly wide blind window.

- A compromised or reconfigured app registration between checks. This check answers “does the identity hold write scope right now,” not “has this identity’s configuration, ownership, or credential been tampered with since the last check.” An attacker (or an unrelated admin action) who adds a write-shaped grant and then removes it again between two preflight calls would produce two clean reads bracketing an unobserved write-capable window — this is a real gap, not addressed here, and would need something like a Graph audit-log-driven alert on appRoleAssignments/oauth2PermissionGrants changes to this specific service principal, which is future work.

- The credential alias behind the REST message itself. This validation confirms _checkWriteScope’s own read logic; it says nothing about whether the credential used to make that read is itself over-scoped, long-lived, or shared with another integration. rest/README.md documents the intended read-only grant for ComplianceIngest’s own credential, but nothing in this round independently re-verifies that credential’s actual grant — arguably the same check ought to be run against the REST-message credential’s own service principal too, not only against a purpose-built test registration.

- Per-resource scoping of “write-shaped.” _isWriteShaped (in ComplianceGate.js) flags any *.ReadWrite.* / *.Write.* / *.FullControl.* / *.Manage.* grant on the identity, regardless of Graph resource — deliberately broader than “only over the surfaces this app governs” (see the judgment call in that method’s own comment). Whether that breadth is correct for your tenant’s actual risk model, versus scoping the check to just Directory/Policy/SecurityEvents-shaped permissions, is a decision worth revisiting once this is wired for real, not something this round settles.

- Directory.AccessAsUser.All-shaped delegated permissions. Name-shape matching does not catch delegated grants that carry no “Write” token but inherit the signed-in user’s own rights (which could include write). This registration-test setup used application permissions throughout for exactly that reason; if your production integration ever adds a delegated flow, this gap needs its own follow-up.

## 6. Teardown

Nothing here is destructive outside the dev tenant itself.

- Entra admin center → App registrations → delete both test registrations (this also removes their service principals and any consented grants).

- Revert the sub-prod instance’s properties (test_mode, scope_check_enabled, service_principal_id) to whatever your normal build/test baseline is, so a later, unrelated ATF run doesn’t inherit a live-tenant credential alias by accident.

- The M365 Developer Program tenant itself can be kept (it’s free and reusable for future validation rounds) or allowed to lapse — there’s no cleanup action required against Microsoft’s side beyond deleting the test registrations above.

# Appendix A — Where this lives in the repo

| Item | Path |
| --- | --- |
| ServiceNow PDI runbook | docs/customer-documents/orgcomp-series/servicenow-day2/CURRENT-STATE-PDI-VALIDATION.md |
| AD Lab runbook | docs/customer-documents/orgcomp-series/servicenow-day2/CURRENT-STATE-AD-LAB-VALIDATION.md |
| AD Lab provisioning script | docs/customer-documents/orgcomp-series/servicenow-day2/lab/New-Day2AdLab.ps1 (shipped alongside this RunBook as a separate file — it’s executable PowerShell, not prose, and is meant to be read before it’s run) |
| M365 Tenant runbook | docs/customer-documents/orgcomp-series/x_fed_compliance/LIVE-VALIDATION-M365-TENANT.md |
| SER-4 code fix | docs/customer-documents/orgcomp-series/x_fed_compliance/script-includes/ComplianceGate.js (_checkWriteScope and helpers) |
| New ATF specs | x_fed_compliance/atf/atf-scope-check-confirmed-readonly.xml, atf-scope-check-holds-write.xml |

Everything above is committed on main at 84bdb28ca. Nothing has been pushed to a remote or merged beyond the local repository as part of producing this RunBook.