# Federal OrgComp / ConMon Compliance Gap Roadmap

As of July 7, 2026 — Internal Working Document (governance-engine program)

Date Code: 2026-07-27 09:38 ET

## Executive Finding

The Federal Organization Compliance (OrgComp) series (formerly Application-Aware Networking, AAN; Parts 1–19, all delivered as of July 5, 2026) provides the complete evidence and authorization-package layer for the agency’s RMF authorization, with continuous-monitoring evidence modeled on the FedRAMP 20x KSI schema. The Conformance Adapter / OSCAL Emitter framework provides the evidence governance layer — tracking which evidence closes which control, generating machine-readable KSI packages, and feeding the automated ConMon gate.

The OSCAL AP+AR+POAM bundle is fully generated by <engine> oscal bundle. The evaluation engine is wired for all 29 rules in the series’ internal KSI decomposition — zero scaffold rules remain. Part 18 (Book_18) delivered the AT family training evidence and closed KSI-022 (KSI-CED-RAT). Part 19 (Book_19) assembled the authorization package — OSCAL bundle (29/29 rules in scope self-assessed satisfied, 0 open in the series’ internal KSI decomposition, 0 POA&M items — expected non-empty once mapped to CR26 and assessed), BOD 26-04 VDR/VER submission procedure, and CA-7 ConMon program. All rules in scope are self-assessed satisfied against the series’ internal KSI decomposition (not the finalized CR26 Moderate catalog) pending independent security control assessment (SCA). The series is complete and the authorization package is assembled for the SSA Authorizing Official’s review.

Framing note (added 2026-07-08). SSA is a consuming agency securing its own GCC Moderate enterprise — it is not a cloud service provider seeking a FedRAMP authorization. The artifact this roadmap builds toward is an agency RMF/FISMA ATO (NIST SP 800-37) issued by the SSA Authorizing Official, with the FedRAMP-authorized cloud services SSA consumes (M365 GCC, AWS GovCloud, DDI SaaS) inherited as leveraged authorizations. The FedRAMP 20x KSI schema is used as the ConMon evidence idiom — it future-proofs the evidence layer against M-24-15 ConMon expectations, CDM, FISMA CIO metrics, and OSCAL mandates, all of which do bind agencies — but nothing here is submitted to the FedRAMP PMO. If any in-scope system is later offered as a shared service to other agencies, that system becomes a CSO and enters the 20x pipeline in its own right; split it out explicitly at that point rather than letting the CSO framing color the enterprise corpus.

KSI-count reconciliation (initial diff published). The “29 KSI rules” throughout this document are the series’ internal KSI decomposition, not the published CR26 Moderate KSI catalog. The rule-ID-by-rule-ID diff against the in-repo CR26 OSCAL catalog now exists — see OrgComp_CR26_Reconciliation.md. It finds 19 of 46 CR26 indicators explicitly mapped 1:1 to an internal rule (six themes fully covered) and 27 not yet bound to an indicator ID (IAM/CNA/SVC/MLA, attested at the ScuBA baseline level only). So “29/29 satisfied” is a claim about the internal rule set; CR26 indicator-level coverage is 19/46 explicitly mapped pending reconciliation to the finalized CR26 Moderate list (June 25, 2026) and independent SCA.

## Federal Compliance Timeline — All Mandates Touching NIST Control Families

Researched and verified 2026-07-07 against fedramp.gov, cisa.gov, csrc.nist.gov, whitehouse.gov, and NSA CNSA 2.0 guidance. This section is the series’ single source of truth for federal dates; the Books cite subsets of it.

### Already in force — the elapsed baseline

| Effective | Mandate | What it requires | NIST families | OrgComp coverage |
| --- | --- | --- | --- | --- |
| Feb 16, 2020 / Jan 6, 2021 | Kari’s Law / RAY BAUM’S Act §506 | Direct 911 dialing; dispatchable location for MLTS incl. non-fixed devices | (telecom; PE/SC-adjacent) | Part 6 |
| Sep 23, 2021 | NIST SP 800-53 Rev 5 (Rev 4 withdrawn) | Current control catalog; FedRAMP Moderate baseline drawn from it | All | Series-wide |
| May 12, 2021 | EO 14028 | Zero Trust direction, SBOM, logging, incident sharing | Umbrella | Series-wide |
| Aug 2022 → Aug 2023 | OMB M-21-31 (event logging) | EL1 by Aug 2022, EL2 by Feb 2023, EL3 (full) by Aug 2023 | AU-2, AU-6, AU-11, AU-12 | Parts 13, 19 |
| FY2023 → FY2025 | OMB M-21-07 (IPv6) | 20% IPv6-only FY2023 → 50% FY2024 → 80% FY2025 | CM-8, SC family | Part 1 (IPAM) |
| Oct 2018 | BOD 18-01 | DMARC p=reject; HTTPS everywhere | SC-8; email auth (DNS) | Part 1 (DNS records) |
| Nov 3, 2021 | BOD 22-01 (KEV) | Remediate Known Exploited Vulnerabilities on CISA timelines | RA-5, SI-2 | Part 11 |
| Apr 3, 2023 | BOD 23-01 | Asset visibility + vulnerability enumeration reporting | CM-8, RA-5 | Parts 1, 2, 11 |
| Jun 13, 2023 | BOD 23-02 | Networked management interfaces removed from the public internet or protected by ZTA capability — within 14 days of identification, ongoing | AC-17, CM-7, SC-7 | Parts 5, 10 (PAW/ZTNA) |
| Annual (FY cycle) | FISMA CIO Metrics | Quarterly + annual CyberScope reporting against the CIO metrics; FY26 cycle measures ZT maturity, logging, MFA, and asset coverage | PM, CA families | Book 19 ConMon feeds; measured-lifecycle metrics (Part 4) |
| Sep 30, 2024 | OMB M-22-09 (Zero Trust) | Phishing-resistant MFA, app-layer enforcement — goals due end FY2024; not superseded: M-24-14 (Jul 2024) + M-25-04 (Jan 2025) continue maturation; FISMA/CDM still measure progress | IA-2(1)/(2), AC-4, SI-4 | Parts 3, 5 |
| Nov 18, 2022 → 2035 | OMB M-23-02 (PQC) | Annual cryptographic inventories through 2035; migration leads; funding assessments | SC-12, SC-13 | Parts 3, 12 |
| Aug 13, 2024 | NIST FIPS 203/204/205 | PQC algorithms standardized (ML-KEM, ML-DSA, SLH-DSA) | SC-13 | Parts 3, 12 |
| Jun 20, 2025 | BOD 25-01 (SCuBA) | Tenants inventoried Feb 21, 2025 → tools deployed Apr 25, 2025 → all mandatory policies Jun 20, 2025 | CM-2/6, AC, IA (M365) | KSI-001..010; ScubaDrift pipeline |
| Aug 27, 2025 | NIST SP 800-53 Release 5.2.0 | New controls SA-15(13), SA-24, SI-2(7) + SA/SI discussion updates (EO 14306 patch security) | SA, SI | ⚠ Gap — see callout below |

### FY2026 — the active window

| Date | Event | Impact |
| --- | --- | --- |
| Jun 10, 2026 | BOD 26-04 issued (risk-based remediation) | Four-variable risk model (exposure × KEV × automatable × impact); timelines from 3 days to deferral replace flat CVSS windows |
| Jun 25, 2026 | FedRAMP Consolidated Rules for 2026 published | 20x leaves pilot; machine-readable KSI evidence regime defined |
| Jul 6, 2026 | 20x Marketplace listings open | CSPs may enter the initial implementation stage |
| Jul 28, 2026 | FedRAMP Ready goes legacy | No new Ready submissions accepted |
| Aug 3, 2026 | FedRAMP 20x Class A opens | First submission window for new authorizations |
| Aug 7, 2026 | BOD 26-04: agency policies due | Vulnerability-management policies must support ongoing risk-based remediation |
| Aug 10, 2026 | Temporary Rev5 Program Certification opens | Class B/C Ready-conversion and lost-sponsor paths |
| Aug 31, 2026 | Class B + C opens | Class C (Moderate) CSO certifications open — the window for the cloud services SSA inherits. SSA tracks that its providers (M365 GCC, GovCloud, DDI) enter the 20x pipeline; this is not an SSA submission window |
| Sep 21, 2026 | FIPS 140-2 certificates → NIST Historical List | No new procurement reliance on 140-2-only validated modules; verify crypto modules are FIPS 140-3 tracked (SC-13) |
| Dec 7, 2026 | BOD 26-04 remediation timelines in force + FedRAMP VDR/VER mandatory | SBOM + vendor disclosure required; agencies evaluating/remediating on BOD 26-04 timelines; KSI-011–014 evaluable |

### 2027 and beyond — the horizon

| Date | Event | Impact |
| --- | --- | --- |
| Jan 1, 2027 | FedRAMP CR26 mandatory for all | All ConMon evidence machine-readable KSI format; legacy Rev 5 path closes for new authorizations |
| Jan 1, 2027 | CNSA 2.0 acquisition gate (NSS-scoped) | New National Security System acquisitions must support ML-KEM-1024 + ML-DSA-87; civilian trajectory follows via M-23-02 |
| Jun 11, 2027 | New Rev 5 certifications cease | No new legacy authorizations |
| ~Aug 2027 | Next scheduled NIST SP 800-53 release | Time-driven major releases every 2 years from Release 5.2.0 — watch for control deltas |
| 2030 | Quantum-vulnerable cryptography deprecated (federal target) | RSA/ECC key establishment and signatures phase out |
| 2035 | PQC migration complete; quantum-vulnerable prohibited | M-23-02 / NSM-10 horizon for federal civilian systems |

⚠ New exposure from Release 5.2.0 (action item): NIST SP 800-53 Release 5.2.0 (Aug 27, 2025) added SA-15(13) (secure update process), SA-24 (root-of-trust for software updates), and SI-2(7) (update integrity verification), plus discussion changes across SA-4/5/8 and SI-2. The OrgComp series control-closure tables (Parts 11, 15) predate the additions and do not yet map them. When FedRAMP incorporates 5.2.0 deltas into baselines, these three land in the Part 11 / Part 15 closure scope — track and map before the next annual assessment.

Timeline sources (verified 2026-07-07): FedRAMP Consolidated Rules for 2026 announcement + timeline (fedramp.gov/20x); CISA BOD 26-04 directive + implementation guidance (cisa.gov); FedRAMP notice 0014 (BOD 26-04 response — VDR/VER Dec 7, 2026); CISA BOD 25-01 / 23-02 (cisa.gov); NIST SP 800-53 Release 5.2.0 change summary (csrc.nist.gov, Aug 27, 2025); OMB M-22-09 / M-21-31 / M-21-07 / M-23-02 (whitehouse.gov); NSA CNSA 2.0 (v2.1, Dec 2024); NIST FIPS 140-2 Historical List transition (Sep 21, 2026); CISA FISMA CIO metrics / CyberScope reporting guidance.

### Scoping notes — adjacent regimes, deliberately bounded

- AI governance (OMB M-24-10, superseded Apr 2025 by M-25-21/M-25-22; NIST AI RMF): out of scope for this series as long as no AI system component sits inside the authorization boundary. The series’ network, identity, and evidence planes carry no AI decision systems. If SSA deploys AI within the boundary, the AI use-case inventory, risk management, and transparency requirements attach — track the decision in the PM governance layer (Book 16) and revisit this note. (The SSA reviewer’s reference to “M-24-04” conflates the FY24 FISMA guidance memo with the AI memo; the correct citations are above.)

- Privacy lifecycle (PIA/PTA under OMB A-130): the control-family mapping is Part 17’s PT coverage (Rev 5 integrated the former Appendix J privacy controls into the catalog; Appendix J no longer exists as such). The PIA/PTA procedure lifecycle — privacy threshold analysis at system change, privacy impact assessment before PII processing changes — is an agency SOP artifact layered on Part 17’s DFL-001..006 data-flow maps. Flagged as Part 17 backlog: PTA/PIA procedure templates keyed to the data-flow map identifiers.

- Memory-safe languages (CISA/NSA joint guidance, The Case for Memory-Safe Roadmaps, Dec 2023; CISA Secure by Design): guidance aimed at software manufacturers, not a directive binding on agencies — and distinct from BOD 23-02, which covers internet-exposed management interfaces and appears in the timeline above. The series hook is Part 15 vendor diligence: whether a supplier publishes a memory-safety roadmap joins the SCRM evaluation criteria alongside SBOM/VDR posture.

## Mechanism, Not Product — Alternative Implementation Paths

Added 2026-07-07 in response to SSA review feedback. The feedback correctly observed that the series’ “no alternate closure path” language can be misread. The clarification, stated plainly:

Closure necessity names mechanism classes, never products. “Only port-based authentication closes IA-3” is a claim about protocol behavior; it is falsifiable and it names no vendor. The products named throughout the series (InfoBlox, NPS, Cisco Catalyst SD-WAN, Entra ID, Oracle HCM Cloud, Sentinel) are deployed examples of the mechanism, chosen for SSA’s current estate. For every layer there are FedRAMP-authorized alternatives that satisfy the same mechanism — and per program doctrine, the agency must select one path per layer, and the selected path becomes mandatory once chosen. Multiple compliant paths exist before the choice; exactly one exists after it.

| Layer (mechanism that closes the controls) | Deployed example | FedRAMP-authorized alternatives (verify current status on the Marketplace) | What changes on substitution |
| --- | --- | --- | --- |
| Unified DDI — authoritative DNS/DHCP/IPAM with DNSSEC + RPZ (SC-20/21/22, CM-8) | InfoBlox NIOS / BloxOne | BlueCat Integrity; composite path: Azure DNS Private Resolver + Route 53/AWS IPAM + Windows DHCP | Adapter/connector work per cloud; the composite path forfeits the single policy plane and re-opens the split-brain risk the whitepaper documents — compensating reconciliation required |
| NAC / RADIUS — 802.1X EAP-TLS at the port (IA-3, SC-7(3)/(5)) | Microsoft NPS | Cisco ISE; Aruba ClearPass; Forescout | Same EAP-TLS + Entra inventory pattern (Book 02 already names these); policy syntax, posture connectors, and CoA integration differ |
| SD-WAN — active-active multipath overlay with per-app steering (SC-8, AC-4, AU-12) | Cisco Catalyst SD-WAN | Palo Alto Prisma SD-WAN; Fortinet Secure SD-WAN; Versa; VMware VeloCloud | Book 05 Appendix A’s boundary table and KSI evidence contracts re-derived per vendor; an M365 Cloud OnRamp equivalent must exist |
| SASE / SSE — distributed TIC 3.0 PEP (SC-7, SI-3, AC-4) | Cisco Umbrella | Zscaler; Netskope GovCloud; Palo Alto Prisma Access | TIC 3.0 capability mapping redone at the new PEP; M365 Optimize-category exemption honored identically |
| Identity provider — token issuance + conditional access (IA-2, AC-2) | Entra ID (GCC) | Okta for Government; Ping Government | Entra is structurally coupled to M365 GCC — alternatives realistically front non-M365 applications rather than replace the tenant IdP |
| HR system of record — event-driven identity SSOT (AC-2, PS-4/5, IA-4) | Oracle HCM Cloud | Workday Government Cloud; SAP SuccessFactors (gov) | None of the doctrine changes. Spec2-D3.1 is source-agnostic by design: the middleware adapter changes, the SCIM pipeline and every downstream derivation do not (Book 04) |
| SIEM / evidence plane — unified telemetry + analytics (AU-6, SI-4, IR-4) | Microsoft Sentinel | Splunk (GovCloud); Elastic (gov offerings); Devo (gov) | Detection content rewritten (KQL → SPL/EQL); the slot evidence contracts and OSCAL emitters are format-stable and unchanged |
| PAM — JIT elevation + privileged workstations (AC-5/6, IA-11) | Entra PIM + PAW | CyberArk (gov); BeyondTrust; Delinea | JIT activation and approval routing still resolve against the Part 4 org SSOT; workflow integration differs |
| Certificate lifecycle — CLM bound to the DNS SSOT (IA-5(2), SC-17) | Keyfactor / Sectigo (named in Part 1) | Venafi; AppViewX | The DNS-name-as-SSOT binding pattern is the invariant; connector estate differs |
| MDM / posture — compliance signal into NAC + CA (CM-2/6) | Microsoft Intune | Omnissa Workspace ONE (gov); Jamf (macOS estate) | SCEP profile delivery and a compliance API the RADIUS layer can query are the invariants |

What is deliberately not integrated here: the NGTP procurement bid matrices (Vendor A–F). Those are source-selection-sensitive acquisition documents; folding them into an architecture corpus would compromise the procurement. This table serves the same leadership question (“are there other ways to comply?”) from public, non-competitive information.

## GCC-Moderate Boundary Gaps — Where the Compensating-Control Work Lives

The SSA review asked for a “compensating control matrix for GCC-Moderate feature gaps.” That artifact exists and is maintained outside this roadmap, in the CSI Team’s GCC Moderate boundary-analysis workstream (the SCuBA / FedRAMP boundary-limitations briefs and their gap registers):

- A machine-readable telemetry-gap register — the signal source of truth: every telemetry and feature signal unavailable at the GCC Moderate service level, with per-signal fix coverage.

- A fix-coverage matrix regenerated automatically from that register on every change, so the matrix cannot drift from the register it summarizes.

- The boundary analysis’s honest finding, restated here so this roadmap cannot be read as contradicting it: full compensation is not achievable for every gap at GCC Moderate. Gaps divide into compensable (compensating control documented), partially compensable (residual risk accepted and registered), and non-compensable (candidate input to any future boundary-variance discussion).

- Boundary expansion analysis (GCC High and above) deliberately lives in that workstream, not in this series — the series is scoped FedRAMP Moderate only, and boundary-variance decisions are an OIS/CIO governance matter informed by the registers.

This roadmap defers to that workstream rather than duplicating it. The KSI consequence is already wired: the ScuBA-based rules (KSI-001..010) carry ScubaDrift dispositions that distinguish governed exceptions from actionable drift — a governed exception backed by the gap register is evidence, not a finding.

## OrgComp Series Control Closure (Parts 1–19, All Delivered)

### Parts 1, 5–9 (34 Controls)

| Part | Topic | Controls Closed |
| --- | --- | --- |
| Part 1 | InfoBlox DDI (IPAM/DNS/DHCP/PKI) | 16 |
| Part 5 | Entra ID, ZTNA, Active Governance | 12 |
| Part 6 | SD-WAN, SASE, UC (Teams Phone, Amazon Connect) | 7 |
| Part 7 | SQL Server Authentication Modernization | (depth on IA family) |
| Part 8 | SQL Server Implementation Runbook | (procedural evidence) |
| Part 9 | Database Architecture / Network Physics | (depth on SC/SI families) |
| Total |  | 34 distinct controls |

### Part 4 (6 Controls)

| Part | Topic | Controls Closed |
| --- | --- | --- |
| Part 4 | HRIT and the Identity & Organizational SSOT (Oracle HCM Cloud as HR system of record; identity slot family, slot-01) | AC-2, AC-2(1), PS-4, PS-5, IA-4, SI-12 |

### Parts 10–19 (~72+ Additional Controls)

| Part | Topic | Controls / Status |
| --- | --- | --- |
| Part 10 | Privileged Access Management (Entra PIM + PAW) | AC-5, AC-6(×7), AC-11/12, IA-11 |
| Part 11 | Vulnerability Management (Defender VM + KEV) | RA-5(×3), SI-2(×2), SI-5, CM-7(×2) |
| Part 12 | Data Protection (Purview + Key Vault CMK) | MP-2–5, SC-12/13/17/28, AU-10 |
| Part 13 | SIEM / XDR / Detection Engineering (Sentinel) | AU-6(×3), AU-7/8/11, SI-4(×4), IR-4/6/8 |
| Part 14 | Business Continuity / Contingency Planning | CP-2(×3), CP-3/4(×2), CP-6/7(×3), CP-8(×2) |
| Part 15 | Supply Chain Risk / SBOM / VDR | SR-1–3/5/6/8/10/11; BOD 26-04 VER framework |
| Part 16 | Program Management Governance | PM-1/2/5/7/9/11/14/15/30; SCRM charter |
| Part 17 | PII Processing and Transparency | PT-1/2/3/4/5/7; DFL-001..006 data flow maps |
| Part 18 | Cybersecurity Awareness and Training | AT-2, AT-2(1), AT-2(2), AT-3, AT-3(3), AT-3(5), AT-4, CP-3, IR-2 |
| Part 19 | Authorization Package and ConMon | CA-2, CA-5, CA-6, CA-7, CA-7(1), CA-7(3), RA-3, SA-15 |

## Conformance Adapter / OSCAL Emitter — Current State

As of 2026-07-04 (post Part 18 / all 29 KSIs active):

| Layer | Status |
| --- | --- |
| All 8 surface slots bound to OrgComp evidence | ✓ complete |
| OSCAL Emitter: AP + AR + POAM bundle | ✓ complete (<engine> oscal bundle) |
| KSI mapping (KSI-001..029) | ✓ complete |
| Evaluation engine wired for active rules | ✓ all 29 KSI rules active (0 scaffold) |
| Remaining scaffolds | None — KSI-022 was the last scaffold (closed July 4, 2026) |

### Slot bindings (all 8 slots):

| Slot | Evidence | KSI Themes |
| --- | --- | --- |
| slot-01 identity | Parts 3, 4, 5, 10 | KSI-IAM |
| slot-02 data | Parts 12 | KSI-MLA |
| slot-03 network | Parts 1, 2, 6 | KSI-CNA, KSI-SVC |
| slot-04 telemetry | Parts 11, 12, 13 | KSI-MLA, KSI-INR |
| slot-05 endpoint | Parts 2, 10, 11, 17 | KSI-PIY, PT |
| slot-06 security | Parts 11, 13, 15, 16 | KSI-CMT, KSI-SCR |
| slot-07 continuity | Part 14 | KSI-RPL, KSI-INR, KSI-CED (partial CP-3) |
| slot-08 training | Part 18 | KSI-CED (KSI-CED-RAT, high confidence) |

### Rule status summary:

Coverage gap. The ScuBA-based rules cover KSI-001..010 — 10 of the 29 active KSI rules. The remaining 19 rules bind to evidence slots that exist only because the architecture in Parts 1–18 was built: conformance tooling measures drift from an intended state; it cannot author one. The authoritative rule-by-rule view (closing technology, conformance-tool attestability, evidence slot, series Part) is maintained in Book 00, section “The KSI Closure Necessity Matrix.”

| Status | Count | Rules |
| --- | --- | --- |
| Active (slot evaluator, high confidence) | 19 | KSI-011..016, KSI-017..022, KSI-023..029 |
| Active (ScuBA-based; ScubaDrift-verdict-backed, no slot binding) | 10 | KSI-001..010 |
| Scaffold (evidence contract incomplete) | 0 | None |

## Sequenced Implementation Plan

### Phase 0 — Immediate (July 2026) ✓ Complete

- Parts 1, 5–9 delivered (34 controls)

- Parts 10–14 delivered (~55 controls)

- Conformance Adapter surface slots 1–4 bound to OrgComp evidence

### Phase 1 — Completed 2026-07-03 ✓

- Part 15: SR / SBOM / VDR framework (Book_15 — BOD 26-04 tiers, Syft, Grype, OpenVEX)

- Conformance Adapter SR/security slots bound (slot-05 endpoint, slot-06 security)

- KSI-011–014 mapping confidence upgraded low → high (VER contract via Part 15 + slot-06)

### Phase 2 — Completed 2026-07-03 ✓

- OSCAL Emitter extended to produce AR with KSI verdicts (the host repo’s oscal/ksi_ar.py + <engine> oscal ksi-ar CLI, 22 tests)

- Part 16: PM governance artifact templates (Book_16 — PM-1/2/5/7/9/11/14/15/30, SCRM charter satisfying PM-30)

- CR26 rules for SR/PM families (KSI-015 KSI-SCR-MIT + KSI-016 KSI-SCR-MON → active)

### Phase 3 — Completed 2026-07-03 ✓

- Part 17: PT / PII processing templates (Book_17 — PT-1/2/3/4/5/7, PII data flow map DFL-001..006, Purview Data Map integration)

- KSI-PIY scaffold rules (KSI-017..021 → KSI-PIY-GIV/RES/RIS/RSD/RVD; active)

- First complete OSCAL AP+AR+POAM bundle generated (ksi_ap.py + ksi_poam.py + <engine> oscal bundle; BOD 26-04 milestones wired)

### Phase 4 — Completed 2026-07-03 ✓

- CR26 breadth gaps filled: CED/INR/RPL scaffold rules added (KSI-022..029)

- Slot-07 continuity binding (Part 14 → CP-2/4/6/7/8/9/10, IR-3 — KSI-RPL/INR/CED)

- Evaluation engine wired: 15 scaffold rules activated (KSI-011..014, KSI-017..019, KSI-021, KSI-023..029 → Status: active)

- slot_evaluator.py module: evaluate_slot / evaluate_rule / binding index bridge

- All 10 KSI themes now have local-rule coverage (zero-gap themes: none)

### Phase 5 — Completed 2026-07-04 ✓

- Part 18: AT / CED training program (Book_18 — AT-2, AT-2(1), AT-2(2), AT-3, AT-3(3), AT-3(5), AT-4, CP-3, IR-2; four-dimension training model)

- slot-08 training-evidence.yaml: Part 18 AT family → KSI-CED-RAT at high confidence

- KSI-022 (KSI-CED-RAT) upgraded: scaffold → active, confidence low → high

- governance.training-effectiveness-record JSON schema (AT-4 evidence contract); exported via Viva Learning Graph API; evaluated by slot_evaluator

- All 29 internal KSI-decomposition rules now evaluable at high confidence — zero scaffold rules remain

- Book_00 Executive Summary updated to fifteen-book series

### Phase 6 — Completed 2026-07-05 ✓

- Part 19: Authorization package + ConMon program (Book_19 — CA-2, CA-5, CA-6, CA-7, CA-7(1), CA-7(3), RA-3, SA-15)

- OSCAL bundle generated and committed (output/artifacts/ksi-bundle/): 29/29 of the series’ internal KSI decomposition self-assessed satisfied, 0 open in that rule set, 0 POA&M items, 8 evidence slots bound — pending CR26 rule-ID reconciliation and independent SCA (POA&M expected non-empty once mapped/assessed; see the KSI-count reconciliation open item above)

- ScuBA guard wired in ksi_ar.py: KSI-001..010 always satisfied via CISA ScuBAGear adapter without entering slot evaluator — superseded 2026-07-05 by ScubaDrift evidence-backed verdicts: scubadrift triage --json dispositions → <engine> oscal scuba-verdicts → output/artifacts/ksi-bundle/scubadrift-verdicts.json → ksi_ar.py; each of KSI-001..010 now carries per-policy result, disposition (actionable_new_drift / lapsed_acceptance / governed_exception), POA&M ticket, and expiry — no rule is “always satisfied” (see Book_19 §3.2, “The ScubaDrift Disposition Pipeline”)

- Authorization package structure documented: SSP, SAR, POA&M, OSCAL bundle

- BOD 26-04 VDR/VER submission procedure documented (December 7, 2026 deadline) — machine-readable SBOM from Syft + Grype + OpenVEX (Part 15 pipeline)

- CA-7 ConMon program: monthly/quarterly/semi-annual/annual cadence defined

- Book_00 Executive Summary updated to sixteen-book series; Phase 6 roadmap added

### Phase 7 — Agency Authorization Decision (SSA AO)

- Authorization package presented to the SSA AO for the RMF authorization decision; inherited CSOs tracked against their own 20x Class C timelines (window opens Aug 31, 2026)

- BOD 26-04 VDR/VER artifacts submitted to CISA (December 7, 2026 hard deadline)

- Agency ATO issued by the SSA AO; leveraged FedRAMP authorizations documented as inherited controls in the SSP

### Phase 8 — Ongoing ConMon (Post-ATO) 🔄 Active

- ConMon program documented (Book_19, Section 3)

- Monthly: <engine> oscal bundle AR refresh; CISA ScuBA assessment; POA&M check

- Quarterly: KSI evidence quality review; training completion review (AT-4/KSI-022)

- Semi-annual: IR drill (IR-2, Part 18); CP tabletop (CP-3, Part 14)

- Annual: Full KSI re-assessment; AT-2 training refresh; ATO renewal preparation

## Technology Recommendations by Gap

| Gap Area | Recommended Technology / Approach |
| --- | --- |
| SBOM generation | Syft (Anchore) or Trivy — integrated into CI/CD pipeline |
| VDR format | CycloneDX 1.6 (XML or JSON) — CISA-preferred |
| VER submission | CISA VEX Portal or email per BOD 26-04 guidance |
| AT-4 evidence export | Microsoft Viva Learning Graph API → training-effectiveness-record JSON |
| OSCAL AP/AR/POAM | <engine> oscal bundle — complete AP+AR+POAM via Python emitter |

This document is an internal working artifact of the governance-engine program. It does not constitute an authorization package or official assessment. All control closure claims are advisory pending formal ATO review.