# Phase D — Repo Split Correction Plan

2026-04-14

# Phase D — Repo Split Correction Plan

This plan corrects the mis-assignment of content between uiao-core and uiao-docs that happened during the original repo split. The inventory below is based on a full top-level sweep of both repos on 2026-04-14.

## TL;DR

The original split conflated three concerns, not two:

- Canon — invariants, registries, rules, schemas, canonical specs

- Documentation pipeline — Quarto site, templates, rendered outputs, image pipeline

- Application code — Python package, adapters, scripts, ingestion, data-lake, tests

Only (1) belongs in uiao-core by the repo’s own CLAUDE.md. Only (2) belongs in uiao-docs. (3) currently lives in uiao-core and needs a decision: stay as a third concern inside uiao-core, or split to a new uiao-impl (or similar) repo.

There is also significant root-level clutter on both sides — dir-tree listings, one-off .ps1 scripts, _fix_*.py remnants, rendered .docx/.pdf at root — that should be cleaned regardless of which repo each concern ends up in.

## Part 1 — Inventory classification

### uiao-core (106 top-level entries)

| Category | Items | Target |
| --- | --- | --- |
| Canon (stay) | canon/, rules/, schemas/, tools/sync_canon.py, tools/drift_detector.py, tools/metadata_validator.py, tools/appendix_indexer.py, tools/dashboard_exporter.py, ARCHITECTURE.md, CHANGELOG.md, CLAUDE.md, CONMON.md, PROJECT-CONTEXT.md, README.md, VISION.md, SECURITY.md, CODE_OF_CONDUCT.md, CONTRIBUTING.md, LICENSE, NOTICE, RELEASE_NOTES.md, pyproject.toml | stays in uiao-core |
| Doc pipeline (move out) | _quarto.yml, docs/ (rendered outputs, 30+ files), templates/ (Jinja2 templates for docs, 53 files), site/ (rendered site, 32 files), visuals/ (PlantUML sources, 23 files), exports/ (docx/pptx/pdf/oscal/sbom outputs, 56 files), assets/, UIAO_003_Adapter_Segmentation_Overview_v1.0.docx, UIAO_SCuBA_Technical_Specification.docx, plantuml.jar, generation-inputs/ | → uiao-docs |
| Application code (needs decision) | src/ (uiao_core Python package, 217 files), adapters/ (21 files), analytics/, api/, cli/, compliance/, dashboard/, drift/, enforcement/, evidence/, governance/, ha/, ksi/, machine/, orchestrator/, performance/, platform/, policy/, provenance/, recovery/, release/, tenancy/, testing/, tests/ (98 files), zero-trust/, scripts/ (59 files), scuba-real-run/, deploy/, config/, build/, orchestrator/, data-lake/, data/ (279 files — control library + overlays) | → DECISION POINT A |
| Generated/derived (delete or gitignore) | dryrun-output/ (1027 files — build artifacts), build/, UNKNOWN.egg-info/, pytest-results.txt, refresh_actions.json, check_marker.py | delete + .gitignore |
| Root clutter (delete) | uiao-core-tree.txt, uiao-core-dirtree.txt, uaio-core-dir.txt, uiao-tree.txt, Deploy-uiao-core-Claude.ps1, inject_ssp.py, write_engine.py | delete (personal dumps, one-off scripts) |

### uiao-docs (75 top-level entries)

| Category | Items | Target |
| --- | --- | --- |
| Doc pipeline (stay) | _quarto.yml, docs/, tools/aggregate_prompts.py, tools/generate_images.py, narrative/, appendices/, publications/, diagrams/, images/, references/, index.qmd, runbook/, ato/, productization/, security/, reports/, exports/, overrides/, requirements.txt, README.md, CHANGELOG.md, CLAUDE.md, LICENSE, SUMMARY.md | stays in uiao-docs |
| Canon content (move out) | schemas/dashboard-schema.json, schemas/uiao-governance.schema.json, ssot/UIAO-SSOT.md, data/canon-spec.yml, data/cisa_zt_mapping.yml, data/ksi-mappings.yml, data/parameters.yml, data/trust_chain.yml, data/poam_rules.yaml, data/poam_status_overrides.yaml, data/unified_compliance_matrix.yml, data/nist_crosswalk.yml, data/format-decision-matrix.yml, data/style-guide.yml | → uiao-docs→uiao-core |
| Data: stays in docs | data/appendices.yml, data/atlas-appendices.yml, data/document-skeleton.yml, data/quarto-frontmatter.yml, data/diagrams.yml, data/docx-reference.docx, data/pptx-reference.pptx, data/image-cache.json, data/image-manifest.json, data/roadmap.yml, data/project-plans.yml, data/leadership-briefing.yml, data/perimeter_collapse.yml | stays (doc-rendering metadata) |
| Data: ambiguous | data/control-planes.yml, data/core-stack.yml, data/crosswalk-index.yml, data/fedramp-20x.yml, data/fedramp_ssp_template_structure.yaml, data/inventory-items.yml, data/management-stack.yml, data/monitoring-sources.yml, data/overlay-config.yml, data/poam-findings.yml, data/program.yml, data/seven-layer-model.yml, data/vendor-stack.yml | → DECISION POINT B |
| Generated/derived (delete or gitignore) | _site/ (664 files — Quarto build output), site/ (440 files — legacy mkdocs output) | delete + .gitignore |
| Legacy tooling (delete) | mkdocs.yml, mkdocs.yml.backup-20260407-130309, _fix_de.py, _fix_docs_workflows.py, _fix_ds.py, _fix_mv.py, dashfix.py, generate_images.py (root; real one is in tools/), generate_images_from_prompts.py, generate_scuba_images.py, Initialize-UIAOCanonStructure.ps1, Split-UIAODocs.ps1, Deploy-uiao-docs-Claude.ps1 | delete |
| Root clutter (delete) | DocTree.txt, uiao-docs-dirtree.txt, uiao-docs-tree.txt, uaio-docs-dir.txt, uaio-docs-files.txt, uaio-docs_docx.txt, uiao-docs_DirTree.txt, uiao-docs_tree.txt, mdout.txt, Assessment Current SCuBA Implementa.txt, prompts.json, scuba_prompts.json, index-scuba.md, index.md (superseded by index.qmd), 1/ (unknown numeric dir) | delete |
| Misrouted DOCX/PDF at root (move) | Continuous_Monitoring_Playbook.pdf, UIAO SCuBA Pipeline - Complete Deliverables Package.docx, UIAO-Core SCuBA Documentation Suite.docx, nistspecialpublication800-137.pdf, page-01.png…page3-11.png (11 loose pngs) | → uiao-docs/references/ or uiao-docs/publications/ (depending on origin); pngs likely belong under images/ |
| SUMMARY.md | SUMMARY.md at root | check — if mkdocs artifact, delete; if authored index, move into docs/ |

### Workflows (.github/workflows/)

32 in uiao-core, 40 in uiao-docs. Significant overlap — many appear duplicated across repos, some with subtle differences. Needs a separate reconciliation pass. See Part 4, Stage 5.

## Part 2 — Decision points

### Note on uiao-gos (third repo, visible in uploaded tree)

Your UIAO-TreeOut.txt confirms uiao-gos exists at c:\Users\whale\uiao-gos with 121 files total: ARCHITECTURE.md, README.md, pyproject.toml, plus eight directories (adapters/, core/, docs/, marketplace/, scripts/, sdk/, tenant/, .github/). Most of those directories are empty or near-empty. This is the commercial AD→Entra-ID migration product, firewalled from the federal pair.

Relevant to DECISION POINT A: uiao-gos already has core/ and sdk/ scaffolding, which means it could be re-purposed as the app-code home (A2) — but only if you’re willing to mix commercial and federal implementation. My read of your earlier guidance (“commercial, firewalled from federal”) says no: uiao-gos stays commercial-only, and A2 still means a new fourth repo (uiao-impl or similar) for the federal reference implementation. I’m flagging this so you can correct me if I’ve misread the boundary.

### DECISION POINT A — Application code (the src/ question)

uiao-core currently carries a full Python implementation: src/uiao_core/ with 20+ sub-modules (adapters, auditor, cli, collectors, coverage, dashboard, diff, evidence, freshness, generators, governance, ir, ksi, models, monitoring, onboarding, oscal, …), plus parallel top-level trees (adapters/, analytics/, api/, enforcement/, orchestrator/, policy/, platform/, ksi/, compliance/) that look like fragmented scaffolding from an earlier refactor.

Per uiao-core/CLAUDE.md, this repo is “core governance framework — canonical artifacts, state machines, enforcement rules, and operational playbooks.” That reads as specification, not runtime.

Three options:

| Option | What it looks like | Pros | Cons |
| --- | --- | --- | --- |
| A1. Keep app code in uiao-core | Treat src/uiao_core as the reference implementation of canon. Delete the parallel top-level scaffolding (adapters/, api/, analytics/, etc.) that duplicates what’s in src/. | No new repo. Canon + reference impl in one place — easier provenance. | Violates CLAUDE.md stated purpose. Mixes spec concerns with runtime concerns. Makes canon repo heavy. |
| A2. Split app code into new uiao-impl repo (Recommended) | New repo for src/, adapters/, scripts/, tests/, data/control-library/, scuba-real-run/, deploy/, config/, etc. uiao-core becomes truly lean: just canon, rules, schemas, tools that validate canon. | Matches stated CLAUDE.md intent. Clean separation. Canon repo becomes reviewable. | Third repo to manage. Import paths and CI workflows need update. |
| A3. Defer | Do doc-pipeline move now (Stages 1–4), leave app-code in uiao-core untouched. Revisit after doc pipeline lands. | Lowest-risk Phase D. Tight scope. | Leaves uiao-core in a semi-consistent state — canon repo still carries runtime. |

### DECISION POINT B — Ambiguous uiao-docs/data/*.yml files

Some YAML files in uiao-docs/data/ could plausibly be canon (drives invariants, read by validators) OR doc-rendering metadata (consumed only by Quarto/Jinja). Listed above under “Data: ambiguous.” I can resolve each by grepping for usage patterns in both repos — one evening’s work — and propose a per-file target. Do you want me to do that now, or make a judgement call per file during the move?

## Part 3 — Cross-reference breakage inventory

Before any move, these reference types need to be located and rewritten:

- Canon pointers in docs: uiao-docs/docs/**/*.qmd frontmatter with source: keys pointing at uiao-core/canon/.... Already present. After move, paths that change must be updated.

- Workflow inputs: uiao-core/.github/workflows/*.yml that reference files about to leave (e.g. generate-docs.yml, generate-docx-exports.yml, render-and-insert-diagrams.yml, rename-visuals.yml). These either move with the pipeline or get retired.

- Workflow outputs: uiao-docs/.github/workflows/*.yml that reference inputs about to arrive (e.g. canon-sync-receive.yml already exists but will need to find schemas at new paths).

- Python imports: uiao-core/tools/*.py that import siblings. sync_canon.py reads registries from canon/ — stays. appendix_indexer.py, dashboard_exporter.py need grep to confirm.

- Dashboard schema consumers: whoever validates against uiao-docs/schemas/dashboard-schema.json or uiao-core/schemas/dashboard-schema.json (both exist — confirm they’re identical or reconcile).

- Hardcoded paths in README / CLAUDE.md / ARCHITECTURE.md on both sides.

I will produce a reference-breakage scan as part of Stage 0 (see Part 4).

## Part 4 — Proposed staged execution

Each stage is one or more PowerShell commit batches. Nothing lands without your confirmation between stages.

### Stage 0 — Pre-flight (no file moves)

- Produce a phase-d-reference-scan.md listing every cross-repo reference and every in-repo reference to files about to move.

- Resolve DECISION POINT A and DECISION POINT B.

- Optionally: create uiao-impl repo if A2 chosen.

### Stage 1 — Cleanup (both repos, no cross-repo moves)

Low-risk: just delete clearly-junk files and build artifacts. Shrinks both repos before the harder moves.

- uiao-core: delete dryrun-output/, build/, UNKNOWN.egg-info/, pytest-results.txt, refresh_actions.json, check_marker.py, 4× *tree*.txt, Deploy-uiao-core-Claude.ps1. Add .gitignore entries for dryrun-output/, build/, *.egg-info/, pytest-results.txt.

- uiao-docs: delete _site/, site/, mkdocs.yml*, all 4× _fix_*.py, dashfix.py, 3× root generate_*.py (real ones are in tools/), 3× ps1 files, 8× *tree*.txt, mdout.txt, prompts.json, scuba_prompts.json, 1/, index.md (superseded), index-scuba.md. Add .gitignore for _site/, site/.

### Stage 2 — Canon content: uiao-docs → uiao-core

Small, surgical. Moves SSOT and canonical YAML/JSON to where they belong.

- Move uiao-docs/ssot/UIAO-SSOT.md → uiao-core/canon/UIAO-SSOT.md

- Move uiao-docs/schemas/uiao-governance.schema.json → uiao-core/schemas/

- Reconcile uiao-docs/schemas/dashboard-schema.json with uiao-core/schemas/dashboard-schema.json (pick one; delete the other)

- Move canon YAMLs from DECISION POINT B decisions into uiao-core/canon/data/ or uiao-core/schemas/

### Stage 3 — Doc pipeline: uiao-core → uiao-docs

The largest single move. Stage carefully.

- Move uiao-core/_quarto.yml → delete (canonical one is already in uiao-docs)

- Move uiao-core/templates/ → uiao-docs/templates/ (Jinja2 doc templates)

- Move uiao-core/visuals/ → uiao-docs/diagrams/src/ (PlantUML sources, image prompts)

- Move uiao-core/exports/ → uiao-docs/exports/ (merge with existing)

- Move uiao-core/docs/ → either delete (if truly rendered-output) or merge into uiao-docs/docs/ per file

- Move uiao-core/site/ → delete (Quarto build output)

- Move uiao-core/assets/ → uiao-docs/docs/images/ or uiao-docs/assets/

- Move uiao-core/plantuml.jar → uiao-docs/tools/ or delete (prefer plantweb per _quarto.yml comment)

- Move uiao-core/generation-inputs/ → uiao-docs/data/generation-inputs/

- Move root-level uiao-core/UIAO_003_*.docx and UIAO_SCuBA_*.docx → uiao-docs/exports/docx/

### Stage 4 — Application code (only if DECISION POINT A = A2)

New uiao-impl repo. Move src/, adapters/, scripts/, tests/, data/control-library/, cli/, compliance/, dashboard/, drift/, enforcement/, evidence/, governance/ (app side), ha/, ksi/, machine/, orchestrator/, performance/, platform/, policy/, provenance/, recovery/, release/, tenancy/, testing/, zero-trust/, analytics/, api/, artifacts/, config/, data-lake/, deploy/, scuba-real-run/, inject_ssp.py, write_engine.py, pyproject.toml → uiao-impl.

If A1 or A3, this stage skips. If A1: still delete the parallel top-level scaffolding (adapters/, analytics/, api/, etc.) that duplicates src/uiao_core/.

### Stage 5 — Workflow reconciliation

Walk the intersection of .github/workflows/ on both sides. For each duplicate pair, decide: - Keep in uiao-core if it enforces canon - Keep in uiao-docs if it builds docs - Delete one copy in every other case

Expected outcome: uiao-core drops to ~10 workflows, uiao-docs drops to ~15 workflows. Current count is 32/40.

### Stage 6 — Reference fixup

Run the reference-breakage scan from Stage 0 and rewrite every broken path. Add CI check to block merges with broken relative links (lychee or similar).

### Stage 7 — Documentation update

Update ARCHITECTURE.md, both CLAUDE.mds, both README.mds to reflect the new split. Append Turn 8 to this session log. Regenerate DOCX mirror.

## Part 5 — Estimated effort (per stage, rough)

| Stage | Work | Risk |
| --- | --- | --- |
| 0 Pre-flight | 1 session (scan + decisions) | None — read-only |
| 1 Cleanup | 1 session | Low — only deletes obvious junk |
| 2 Canon move | 1 session | Low — few files, well-defined targets |
| 3 Doc pipeline | 2 sessions | Medium — many references to fix |
| 4 App code split | 2–3 sessions (if A2) | High — new repo wiring |
| 5 Workflows | 1 session | Medium — CI breakage possible |
| 6 Reference fixup | 1 session | Low if Stage 0 scan was complete |
| 7 Docs update | 0.5 session | None |

Total: 7–10 sessions if A2, 5–7 sessions if A1 or A3.

## Ask for this turn

Please pick on:

- DECISION POINT A: A1, A2 (recommended), or A3?

- DECISION POINT B: resolve ambiguous YAMLs now with a usage scan, or judgement-call per file during Stage 2?

- Stage 0 scan: want me to produce the reference-breakage scan now as a separate artifact, or roll it into Stage 1?

- Stage 1 (cleanup): approve? (This is low-risk and can ship immediately after you decide on the other three.)

Once you answer, next turn I produce the Stage 0 scan and/or the Stage 1 cleanup commit batch.