# Phase D — Stage 4 App-Code Split (uiao-impl) Plan + Stage-0 Scan

2026-04-14

# Phase D — Stage 4 app-code split (plan + scan)

Creates a fourth repository WhalerMike/uiao-impl and moves application code (library, CLI, generators, adapters, tests, app-side scripts) out of uiao-core. After Stage 4, uiao-core contains only canon, schemas, validator tooling, and canon workflows. Both CI pipelines install uiao-impl as a pip dependency.

Status: plan + stage-0 scan only. Execution hand-off batch follows in the next session (Stage 4.1, 4.2, 4.3 commit blocks) once Stages 1–3 are on main.

## Why Stage 4 needs its own session

Scans found ~150 internal from uiao_core.* imports spanning 94 files. Mechanical grep+sed moves would break the import graph because the Python package name changes (uiao_core → uiao_impl). The move must be atomic across: source tree, tests, CLI entry, pyproject, workflow callers.

Safe sequencing: 1. Create uiao-impl repo, migrate code, rename package, re-pin tests — one commit cluster on uiao-impl. 2. Publish uiao-impl to the project index (git tag or private PyPI; minimum: installable via pip install git+ssh://...@v0.1.0). 3. Strip app-code out of uiao-core, rewire uiao-core workflows to pip install uiao-impl — second commit cluster on uiao-core. 4. Update uiao-docs if any .qmd has live code execution importing uiao_core (Stage-0 scan says: none).

## Stage-0 scan — what moves, what stays

### A. Moves to uiao-impl (leaves uiao-core)

| Path | Size/count | Notes |
| --- | --- | --- |
| src/uiao_core/ | 217 files | Entire Python package. Rename to uiao_impl/ at destination. |
| adapters/ | 21 files | Adapter implementations (AD, Entra, F5, SCuBA, etc.) |
| scripts/ | 59 files | generate_*.py, assemble_*.py, validate_with_trestle.py — all uiao_core-importing |
| tests/ | 98 files | All pytest suites; 38 files with from uiao_core.* imports |
| cli/ | 1 file | Thin CLI wrapper; Typer app entry |
| compliance/ | 8 files | Trestle/OSCAL implementation helpers |
| orchestrator/ | (small) | orchestrator.py imports uiao_core |
| inject_ssp.py (root) | 1 file | uiao_core-importing |
| write_engine.py (root) | 1 file | uiao_core-importing |
| pyproject.toml | — | Rename name = "uiao-core" → "uiao-impl", CLI entry uiao_core.cli.app:app → uiao_impl.cli.app:app |

### B. Stays in uiao-core

| Path | Why |
| --- | --- |
| canon/ | Canonical data (SSOT, YAMLs) — post-Stage-2 already here |
| schemas/ | JSON schemas — post-Stage-2 already here |
| tools/ | Canon enforcement (sync_canon.py, metadata_validator.py, drift_detector.py, dashboard_exporter.py, appendix_indexer.py) — zero imports of uiao_core per scan |
| playbooks/ | Operational docs |
| appendices/ | Canon appendices |
| .claude/, CLAUDE.md | Canon-side agent config |
| Canon-side workflows (see C below) |  |

### C. Workflow split

Canon-side workflows stay in uiao-core; app-side workflows move (or get rewritten to install uiao-impl):

| Workflow | Currently calls | Disposition |
| --- | --- | --- |
| appendix-sync.yml | tools/appendix_indexer.py | Stay — canon tool |
| canon-sync-dispatch.yml | tools/sync_canon.py | Stay — canon plumbing |
| dashboard-export.yml | tools/dashboard_exporter.py | Stay — canon tool |
| drift-scan.yml | tools/drift_detector.py | Stay — canon tool |
| metadata-validator.yml | tools/metadata_validator.py | Stay — canon tool |
| canon-validation.yml | scripts/*.py | Rewrite: pip install uiao-impl then call CLI |
| ai-security-audit.yml | scripts/*.py | Rewrite: pip install uiao-impl |
| crosswalk-regeneration.yml | scripts/*.py | Rewrite or move to uiao-impl |
| repo-hygiene.yml | scripts/*.py | Rewrite or retire |
| deploy.yml | scripts/*.py | Retire (Stage 3 already targets it) |

The scripts/ callers that remain relevant post-Stage-3 boil down to: OSCAL generation, POAM generation, SSP assembly, trestle validation, Rich-formatted DOCX for canon appendices, chart generation for dashboard export. All of these are app-code-adjacent and follow uiao_impl to the new repo; uiao-core calls them via pip install uiao-impl && uiao <subcommand>.

### D. Cross-repo impact

| Consumer | Change |
| --- | --- |
| uiao-docs .qmd code blocks | None — scan confirms no .qmd file imports uiao_core |
| uiao-docs deploy-docs.yml | None — Quarto render is pure-docs |
| uiao-docs dashboard-export.yml | None — calls ../uiao-core/tools/dashboard_exporter.py which stays |
| uiao-gos | None — firewalled commercial scaffold, no uiao_core import |
| External pip consumers | uiao-core no longer installable as a package; install uiao-impl instead. Release note in CHANGELOG. |

## Package rename boundary

Choice: rename uiao_core → uiao_impl during the split, not after.

Rationale: - Keeps the repository name semantically accurate (uiao-core = canon, uiao-impl = implementation) - Prevents confusion where a uiao-core pypi package lives in a uiao-impl git repo - One atomic rename pass is cheaper than two (rename now vs. rename later)

Mechanical scope of rename: - src/uiao_core/ → src/uiao_impl/ (directory) - from uiao_core → from uiao_impl (~150 occurrences across 94 files) - import uiao_core → import uiao_impl (handful) - pyproject.toml: name, [project.scripts] entry, [tool.setuptools.packages.find] - src/uiao_core/__init__.py references to __version__ — stay local - src/uiao_core/__version__.py — carried over, namespace follows - Docstrings / README / comments mentioning uiao_core the package — sweep with sed in one pass, review diff

A clean one-shot sed pass works because uiao_core the string only appears as: - the Python package namespace (rename target) - occasional references in prose documentation (rename is still correct — prose now describes the new uiao_impl package)

Verified: no clashes with repository name strings or canon file names — canon/data/ YAMLs use kebab-case and never reference the Python namespace.

## Stage 4 execution plan (hand-off batch in next session)

Four batches:

### Batch 4.0 — Create uiao-impl repo (manual + gh CLI)

Happens on Michael’s side via GitHub web UI or gh repo create WhalerMike/uiao-impl --private --clone. Before running Batch 4.1.

### Batch 4.1 — Populate uiao-impl from uiao-core tree

PowerShell block on Michael’s machine: 1. cd C:\Users\whale\uiao-impl 2. Copy src/uiao_core/ → src/uiao_impl/ 3. Copy adapters/, scripts/, tests/, cli/, compliance/, orchestrator/ 4. Copy inject_ssp.py, write_engine.py 5. Copy pyproject.toml, rename package, update CLI entry 6. Run the rename sweep: Get-ChildItem -Recurse -Include *.py | ForEach-Object { (Get-Content $_) -replace 'from uiao_core', 'from uiao_impl' -replace 'import uiao_core', 'import uiao_impl' | Set-Content $_ } 7. Add a minimal README.md, CLAUDE.md, .github/workflows/ci.yml 8. pip install -e . locally, pytest to verify nothing broke 9. Commit + push + tag v0.1.0

### Batch 4.2 — Strip app-code from uiao-core

PowerShell block: 1. git rm -r src adapters scripts tests cli compliance orchestrator 2. git rm inject_ssp.py write_engine.py 3. Rewrite pyproject.toml to a minimal canon-only declaration (remove [project.scripts], remove package-find config, keep only tooling deps — pyyaml, jsonschema, click if tools/ uses it) 4. git rm the four app-side workflows that won’t be rewritten: deploy.yml (already in Stage 3), generate_artifacts.yml (already in Stage 3). Rewrite canon-validation.yml, ai-security-audit.yml, crosswalk-regeneration.yml, repo-hygiene.yml to pip install uiao-impl@v0.1.0 and call the CLI 5. Update .gitignore to drop src/ / adapters/ / tests/ etc. 6. Commit + push

### Batch 4.3 — Smoke test both repos

- Push triggers uiao-core CI: canon validators + metadata validators run without app code.

- Push triggers uiao-impl CI: full pytest suite.

- Manual: pip install uiao-impl from tag, run uiao --help, uiao validate, uiao generate-ssp.

## Deferred — known unknowns

| Item | Resolution |
| --- | --- |
| Does uiao-impl need access to canon YAMLs at runtime? | Yes — generate_ssp, generate_poam, validate all read canon/data/*.yml. Pattern: uiao-impl CLI takes --canon-path flag, defaults to ./canon (CI passes the cross-repo-checked-out path). |
| Does uiao-impl depend on uiao-core schemas? | Yes — metadata_validator.py references schemas/uiao-governance.schema.json. Options: (a) publish schemas as a data dependency uiao-core-schemas pip package, (b) uiao-impl CLI takes --schema-path (simpler; ship schemas as canon). Recommend (b) — schemas are small and canon-side. |
| Does uiao-impl need Python 3.11 vs 3.12? | Whatever uiao-core/pyproject.toml currently pins. Carry over. |
| GitHub branch protection rules | Apply same rules (main protected, required checks) to new uiao-impl repo. |
| Secrets propagation | CROSS_REPO_TOKEN, CANON_SYNC_PAT must be added to uiao-impl org/repo secrets. |

## Expected outcomes after Stage 4

| Repo | Role | Top-level entries (approx) |
| --- | --- | --- |
| uiao-core | Canon + schemas + enforcement | canon/, schemas/, tools/, playbooks/, appendices/, .claude/, .github/workflows/ (5 validators), root docs |
| uiao-impl | Python package + CLI + tests | src/uiao_impl/, adapters/, tests/, scripts/, cli/, compliance/, pyproject.toml, README.md, .github/workflows/ (ci, publish) |
| uiao-docs | Documentation + Quarto | docs/, visuals/, assets/, exports/, canon (if docs need local canon reference) |
| uiao-gos | Commercial AD→Entra product | unchanged (separate boundary) |

After Stage 4, uiao-core drops from ~72 top-level entries (post Stage 3) to ~15, and the uiao-core clone size drops another ~50 MB (tests + wheels + caches).

## What Stage 4 does NOT fix

| Issue | Stage |
| --- | --- |
| Remaining duplicate workflow pairs between uiao-core and uiao-docs | Stage 5 |
| Relative path cleanup in .qmd files post-pipeline move | Stage 6 |
| ARCHITECTURE.md, CLAUDE.md, README.md refresh across all four repos | Stage 7 |
| canon-sync scaffold scanner update for the new four-repo topology | Stage 5 |

## Next up

After Stages 1–3 are pushed, return here to execute Stage 4. The hand-off batch (4.0, 4.1, 4.2, 4.3 PowerShell blocks with exact commands) will be drafted in the next session against the actually-shipped Stage 3 state, since Stage 3 retires several files that the current plan assumes absent.