### Onboarding Checklist — Application Identity (One-Page)

Purpose: Rapid, auditable sequence to onboard an application identity into the Unified Identity-Addressing-Overlay Architecture.

Owners and roles

- Application Owner: Requestor and business approver.

- IPAM Admin: DNS and address allocation.

- IAM Admin: Workload identity issuance.

- Trust Service Operator: Certificate/token issuance.

- Policy Owner: Policy definition and approval.

- Control Plane Operator: Intent translation and enforcement.

- Observability Owner: Telemetry ingestion and dashboards.

Preconditions

- Approved onboarding request with SLA and data residency requirements.

- Required change control tickets opened.

- Required authority APIs reachable and credentials provisioned.

Step-by-step checklist

- Request & Intake — Record application name, owner, environment, SLA, locality, and compliance constraints. (Owner: Application Owner)

- DNS & Addressing — Allocate prefix; create canonical DNS records under application subdomain; annotate IPAM with owner and logical location. (Owner: IPAM Admin)

- Workload Identity — Create workload identity (service principal / managed identity / SPIFFE ID); attach metadata (owner, environment, allowed peers). (Owner: IAM Admin)

- Trust Binding — Issue short-lived certificate or token; provision to workload; verify certificate SANs include canonical DNS. (Owner: Trust Service Operator)

- Policy Definition — Author policy object: allowed peers, SLA/QoS class, locality constraints, logging/retention. Record policy version and approver. (Owner: Policy Owner)

- Control Plane Translation — Translate intent to overlay segmentation labels, QoS class, and underlay path bindings; push to enforcement points. (Owner: Control Plane Operator)

- Validation Tests — DNS resolution; identity authentication (mTLS or token); policy enforcement at enforcement points; SLA baseline tests (latency, jitter, loss). (Owner: Observability Owner & Control Plane Operator)

- Go-Live — Mark application as production in IPAM/IAM; enable continuous telemetry and alerts; schedule periodic reviews. (Owner: Application Owner)

Validation checklist (must pass)

- DNS resolves to IPAM addresses.

- Workload authenticates with issued identity and certificate/token.

- Policy Engine shows active policy version and enforcement points report expected rules.

- Telemetry shows application-to-application flows and SLA metrics within thresholds.

- Audit logs for all lifecycle events are present and retained per policy.

Rollback and emergency actions

- Immediate revoke: Revoke certificates/tokens; update Policy Engine to quarantine identity; push enforcement changes.

- IPAM action: Mark addresses as decommissioned and publish change notifications.

- Post-mortem: Capture telemetry, audit logs, and remediation timeline.

Deliverables to attach to onboarding ticket

- Onboarding request form (owner, SLA, locality)

- IPAM allocation record and DNS entries

- IAM identity record and metadata

- Certificate/token issuance record

- Policy Engine JSON or policy ID and version

- Validation test results and telemetry snapshot

### Sample Policy Engine API — POST /intent/app-policy

Purpose: Example JSON schema and payload for creating an application-to-application policy intent that the Control Plane will translate into overlay segmentation, QoS, and path bindings.

{ "policy_id": "policy-payroll-auth-20260225-v1", "policy_name": "Payroll to Auth Allow with Low Latency SLA", "created_by": "app.owner@agency.gov", "created_at": "2026-02-25T09:21:00Z", "application_source": { "app_id": "payroll.agency.gov", "identity_type": "workload", "identity_id": "spn:payroll-service-01" }, "application_destination": { "app_id": "auth.agency.gov", "identity_type": "workload", "identity_id": "spn:auth-service-01" }, "action": "allow", "slo": { "latency_ms": 30, "jitter_ms": 5, "packet_loss_pct": 0.1, "priority": "latency" }, "qos": { "class": "gold", "dscp": 46 }, "locality": { "preferred_region": "us-east-1", "fallback_region": "us-west-2", "data_residency": "us-only" }, "inspection": { "require_mtls": true, "sase_inspection": "zscaler-zpa", "service_insertion": ["ngfw-edge-01"] }, "logging": { "flow_log": true, "identity_aware_fields": ["source_identity_id","dest_identity_id","policy_id","path_id"], "retention_days": 365 }, "compliance": { "pii_handling": "restricted", "ato_artifacts": ["ssp_id_12345"] }, "version": 1 }

Notes for implementers

- The Control Plane must validate application_source and application_destination against IAM and IPAM authoritative records before accepting the policy.

- slo.priority informs deterministic path selection (e.g., latency vs bandwidth).

- inspection.service_insertion lists enforcement nodes for service chaining.

- logging.identity_aware_fields ensures identity-aware flow logs are emitted by enforcement points.

I can generate a Word-ready onboarding runbook and PowerShell/CLI scripts to automate IPAM, IAM, and certificate provisioning; reply Runbook to receive them.