Here it is, Michael — Section 8: Implementation Roadmap, fully expanded, crisp, and aligned with the federal-grade tone of the rest of your architecture. This section is designed to be actionable, sequenced, and aligned with real modernization constraints (funding cycles, FedRAMP boundaries, workforce readiness, and cross-team dependencies).

This roadmap is structured to give leadership a clear, phased modernization plan while giving operators a concrete execution sequence.

# 8. Implementation Roadmap

## 8.1 Overview

The Implementation Roadmap provides a phased, multi-domain modernization sequence that transitions the enterprise from legacy, topology-bound networking to the Unified Identity-Addressing-Overlay Architecture. The roadmap is structured into three horizons:

- Short-Term (30–90 Days) — Stabilize, cluster, standardize, and prepare authoritative data.

- Medium-Term (3–9 Months) — Deploy identity-centric control planes, deterministic routing, and application identity.

- Long-Term (9–18 Months) — Achieve full Zero Trust and Secure Access Service Edge (SASE) alignment, multi-region resiliency, and closed-loop automation.

Each phase builds on the previous one, ensuring deterministic progress without operational disruption.

# 8.2 Short-Term Roadmap (30–90 Days)

Objective: Establish foundational stability, authoritative sources of truth, and minimal viable identity-centric control.

### 8.2.1 Stabilize and Redundancy-Enable Critical Services

- Deploy active/active controller clustering for Software-Defined Networking (SDN) and Software-Defined Wide Area Networking (SD-WAN).

- Implement geo-redundant IP Address Management (IPAM) and Domain Name System (DNS) failover.

- Validate Identity and Access Management (IAM) multi-region availability.

- Establish certificate rotation baselines for workloads and applications.

### 8.2.2 Standardize QoS and Transport Behavior

- Define enterprise-wide Quality of Service (QoS) class mappings.

- Align Differentiated Services Code Point (DSCP) values across all transports (MPLS, Dedicated Internet Access, LTE/5G).

- Validate queue behavior and congestion thresholds.

### 8.2.3 Establish Telemetry and Observability Baseline

- Enable streaming telemetry (gRPC, model-driven telemetry) across underlay and overlay.

- Deploy identity-aware flow logging.

- Build initial dashboards for application-to-application visibility.

### 8.2.4 Prepare Application Identity Foundations

- Begin assigning canonical DNS names and subdomains for major applications.

- Inventory application address spaces and align with IPAM.

- Identify workloads requiring IAM-based identity (SPIFFE/SPIRE, service principals, managed identities).

### 8.2.5 Operationalize Playbooks

- Train operations teams on:

  - Controller failover

  - IPAM/DNS failover

  - SLA breach remediation

  - Identity compromise containment

Outcome:
A stable, observable, identity-aware foundation ready for deterministic routing and application identity rollout.

# 8.3 Medium-Term Roadmap (3–9 Months)

Objective: Deploy identity-centric control planes, deterministic routing, and application identity across domains.

### 8.3.1 Deploy Intent-Based Control Plane

- Integrate Policy Engine with:

  - IPAM (address authority)

  - IAM (identity authority)

  - Certificate/Token services (trust authority)

- Enable intent translation for segmentation, routing, and QoS.

### 8.3.2 Implement Deterministic Routing

- Deploy Segment Routing Traffic Engineering (SR-TE) for deterministic underlay paths.

- Where required, deploy Multiprotocol Label Switching Traffic Engineering (MPLS-TE).

- Bind overlay flows to deterministic paths based on SLA and application identity.

### 8.3.3 Roll Out Application Identity Model

- Assign each application:

  - Canonical DNS name

  - IPAM-managed address space

  - IAM workload identity

  - Certificate or token trust anchor

  - Overlay segmentation label

  - Logical location attributes

- Begin enforcing application-to-application policies.

### 8.3.4 Integrate SASE Enforcement

- Connect SD-WAN fabric to SASE points of presence.

- Enable identity-aware traffic steering to SASE nodes.

- Apply Zero Trust Network Access (ZTNA) policies for remote users.

### 8.3.5 Expand Observability and Automation

- Enable SLA-driven path selection.

- Deploy anomaly detection for identity and application behavior.

- Implement drift detection and reconciliation.

Outcome:
Identity-centric routing, segmentation, and enforcement are operational across data center, WAN, cloud, and remote environments.

# 8.4 Long-Term Roadmap (9–18 Months)

Objective: Achieve full Zero Trust and SASE alignment, multi-region resiliency, and closed-loop automation.

### 8.4.1 Multi-Region Control Plane Fabric

- Deploy multi-region, active/active controller clusters.

- Enable cross-region policy replication.

- Validate region-aware routing and failover.

### 8.4.2 Full Application Identity Adoption

- Extend application identity to all workloads, APIs, and services.

- Enforce identity-driven segmentation across all domains.

- Replace legacy ACLs and VLAN-based segmentation.

### 8.4.3 Closed-Loop Automation

- Automate:

  - SLA remediation

  - Path rebinding

  - Identity-based policy updates

  - Certificate rotation

  - Drift reconciliation

- Integrate digital twin simulation for all changes.

### 8.4.4 Zero Trust and SASE Maturity

- Enforce continuous verification for all identities.

- Apply least-privilege access across all applications.

- Use SASE nodes as distributed enforcement points for all remote and branch traffic.

### 8.4.5 Decommission Legacy Constructs

- Retire:

  - Static ACLs

  - VLAN-based segmentation

  - Hop-by-hop routing dependencies

  - Legacy VPN concentrators

- Migrate to identity-centric, application-aware enforcement.

Outcome:
A fully modernized, identity-centric, deterministic, self-correcting enterprise network aligned with Zero Trust and SASE principles.

# 8.5 Summary

The Implementation Roadmap provides a structured, phased modernization path that transitions the enterprise from legacy, topology-bound networking to a unified, identity-centric, application-aware architecture. By sequencing foundational stability, identity integration, deterministic routing, and closed-loop automation, the roadmap ensures predictable progress and operational resilience.

If you want, I can now build Section 9: Appendices, or generate the full Glossary and Acronym Table, or begin assembling the full white paper draft in order.