Table of Contents

# Federal AAN / ConMon Compliance Gap Roadmap

As of July 5, 2026 — Internal UIAO Working Document

## Executive Finding

The Federal Application-Aware Networking (AAN) series (Parts 1–16, all delivered as of July 5, 2026) provides the complete evidence and authorization layer for FedRAMP 20x continuous monitoring. The Conformance Adapter / OSCAL Emitter framework provides the evidence governance layer — tracking which evidence closes which control, generating machine-readable KSI packages, and feeding the automated ConMon gate.

The OSCAL AP+AR+POAM bundle is fully generated by uiao oscal bundle. The evaluation engine (ADR-111) is wired for all 29 FedRAMP 20x CR26 KSI rules — zero scaffold rules remain. Part 15 (Book_15) delivered the AT family training evidence and closed KSI-022 (KSI-CED-RAT). Part 16 (Book_16) assembled the authorization package — OSCAL bundle (29/29 satisfied, 0 open risks, 0 POA&M items), BOD 26-04 VDR/VER submission procedure, and CA-7 ConMon program. All 29 KSIs are satisfied at high confidence. The series is complete and the authorization package is ready for FedRAMP PMO submission.

## Hard Deadlines

| Date | Event | Impact |
| --- | --- | --- |
| Aug 3, 2026 | FedRAMP 20x Class A opens | First submission window for new authorizations |
| Aug 31, 2026 | Class B + C opens | GCC Moderate systems can begin |
| Dec 7, 2026 | BOD 26-04 VDR/VER deadline | SBOM + vendor disclosure required |
| Jan 1, 2027 | FedRAMP 20x mandatory | All new authorizations must use 20x; legacy Rev 5 path closes |
| Jun 11, 2027 | New Rev 5 certs cease | No new legacy authorizations after this date |

## AAN Series Control Closure (Parts 1–16, All Delivered)

### Parts 1–6 (34 Controls)

| Part | Topic | Controls Closed |
| --- | --- | --- |
| Part 1 | InfoBlox DDI (IPAM/DNS/DHCP/PKI) | 16 |
| Part 2 | SD-WAN, SASE, UC (Teams Phone, Amazon Connect) | 7 |
| Part 3 | Entra ID, ZTNA, Active Governance | 12 |
| Part 4 | SQL Server Authentication Modernization | (depth on IA family) |
| Part 5 | SQL Server Implementation Runbook | (procedural evidence) |
| Part 6 | Database Architecture / Network Physics | (depth on SC/SI families) |
| Total |  | 34 distinct controls |

### Parts 7–16 (~72+ Additional Controls)

| Part | Topic | Controls / Status |
| --- | --- | --- |
| Part 7 | Privileged Access Management (Entra PIM + PAW) | AC-5, AC-6(×7), AC-11/12, IA-11 |
| Part 8 | Vulnerability Management (Defender VM + KEV) | RA-5(×3), SI-2(×2), SI-5, CM-7(×2) |
| Part 9 | Data Protection (Purview + Key Vault CMK) | MP-2–5, SC-12/13/17/28, AU-10 |
| Part 10 | SIEM / XDR / Detection Engineering (Sentinel) | AU-6(×3), AU-7/8/11, SI-4(×4), IR-4/6/8 |
| Part 11 | Business Continuity / Contingency Planning | CP-2(×3), CP-3/4(×2), CP-6/7(×3), CP-8(×2) |
| Part 12 | Supply Chain Risk / SBOM / VDR | SR-1–3/5/6/8/10/11; BOD 26-04 VER framework |
| Part 13 | Program Management Governance | PM-1/2/5/7/9/11/14/15/30; SCRM charter |
| Part 14 | PII Processing and Transparency | PT-1/2/3/4/5/7; DFL-001..006 data flow maps |
| Part 15 | Cybersecurity Awareness and Training | AT-2, AT-2(1), AT-2(2), AT-3, AT-3(3), AT-3(5), AT-4, CP-3, IR-2 |
| Part 16 | Authorization Package and ConMon | CA-2, CA-5, CA-6, CA-7, CA-7(1), CA-7(3), RA-3, SA-15 |

## Conformance Adapter / OSCAL Emitter — Current State

As of 2026-07-04 (post Part 15 / all 29 KSIs active):

| Layer | Status |
| --- | --- |
| All 8 surface slots bound to AAN evidence | ✓ complete |
| OSCAL Emitter: AP + AR + POAM bundle | ✓ complete (uiao oscal bundle) |
| KSI mapping (KSI-001..029) | ✓ complete |
| Evaluation engine wired for active rules | ✓ all 29 KSI rules active (0 scaffold) |
| Remaining scaffolds | None — KSI-022 was the last scaffold (closed July 4, 2026) |

### Slot bindings (all 8 slots):

| Slot | Evidence | KSI Themes |
| --- | --- | --- |
| slot-01 identity | Parts 3, 7 | KSI-IAM |
| slot-02 data | Parts 9 | KSI-MLA |
| slot-03 network | Parts 1, 2 | KSI-CNA, KSI-SVC |
| slot-04 telemetry | Parts 8, 9, 10 | KSI-MLA, KSI-INR |
| slot-05 endpoint | Parts 7, 8, 14 | KSI-PIY, PT |
| slot-06 security | Parts 8, 10, 12, 13 | KSI-CMT, KSI-SCR |
| slot-07 continuity | Part 11 | KSI-RPL, KSI-INR, KSI-CED (partial CP-3) |
| slot-08 training | Part 15 | KSI-CED (KSI-CED-RAT, high confidence) |

### Rule status summary:

| Status | Count | Rules |
| --- | --- | --- |
| Active (slot evaluator, high confidence) | 19 | KSI-011..016, KSI-017..022, KSI-023..029 |
| Active (ScuBA-based, no slot binding) | 10 | KSI-001..010 |
| Scaffold (evidence contract incomplete) | 0 | None |

## Sequenced Implementation Plan

### Phase 0 — Immediate (July 2026) ✓ Complete

- ☒ Parts 1–6 delivered (34 controls)

- ☒ Parts 7–11 delivered (~55 controls)

- ☒ Conformance Adapter surface slots 1–4 bound to AAN evidence

### Phase 1 — Completed 2026-07-03 ✓

- ☒ Part 12: SR / SBOM / VDR framework (Book_12 — BOD 26-04 tiers, Syft, Grype, OpenVEX)

- ☒ Conformance Adapter SR/security slots bound (slot-05 endpoint, slot-06 security)

- ☒ KSI-011–014 mapping confidence upgraded low → high (VER contract via Part 12 + slot-06)

### Phase 2 — Completed 2026-07-03 ✓

- ☒ OSCAL Emitter extended to produce AR with KSI verdicts (src/uiao/oscal/ksi_ar.py + uiao oscal ksi-ar CLI, 22 tests)

- ☒ Part 13: PM governance artifact templates (Book_13 — PM-1/2/5/7/9/11/14/15/30, SCRM charter satisfying PM-30)

- ☒ CR26 rules for SR/PM families (KSI-015 KSI-SCR-MIT + KSI-016 KSI-SCR-MON → active)

### Phase 3 — Completed 2026-07-03 ✓

- ☒ Part 14: PT / PII processing templates (Book_14 — PT-1/2/3/4/5/7, PII data flow map DFL-001..006, Purview Data Map integration)

- ☒ KSI-PIY scaffold rules (KSI-017..021 → KSI-PIY-GIV/RES/RIS/RSD/RVD; active)

- ☒ First complete OSCAL AP+AR+POAM bundle generated (ksi_ap.py + ksi_poam.py + uiao oscal bundle; BOD 26-04 milestones wired)

### Phase 4 — Completed 2026-07-03 ✓

- ☒ CR26 breadth gaps filled: CED/INR/RPL scaffold rules added (KSI-022..029)

- ☒ Slot-07 continuity binding (Part 11 → CP-2/4/6/7/8/9/10, IR-3 — KSI-RPL/INR/CED)

- ☒ ADR-111 evaluation engine wired: 15 scaffold rules activated (KSI-011..014, KSI-017..019, KSI-021, KSI-023..029 → Status: active)

- ☒ slot_evaluator.py module: evaluate_slot / evaluate_rule / binding index bridge

- ☒ All 10 KSI themes now have local-rule coverage (zero-gap themes: none)

### Phase 5 — Completed 2026-07-04 ✓

- ☒ Part 15: AT / CED training program (Book_15 — AT-2, AT-2(1), AT-2(2), AT-3, AT-3(3), AT-3(5), AT-4, CP-3, IR-2; four-dimension training model)

- ☒ slot-08 training-evidence.yaml: Part 15 AT family → KSI-CED-RAT at high confidence

- ☒ KSI-022 (KSI-CED-RAT) upgraded: scaffold → active, confidence low → high

- ☒ governance.training-effectiveness-record JSON schema (AT-4 evidence contract); exported via Viva Learning Graph API; evaluated by slot_evaluator

- ☒ All 29 CR26 KSIs now evaluable at high confidence — zero scaffold rules remain

- ☒ Book_00 Executive Summary updated to fifteen-book series

### Phase 6 — Completed 2026-07-05 ✓

- ☒ Part 16: Authorization package + ConMon program (Book_16 — CA-2, CA-5, CA-6, CA-7, CA-7(1), CA-7(3), RA-3, SA-15)

- ☒ OSCAL bundle generated and committed (output/artifacts/ksi-bundle/): 29/29 KSIs satisfied, 0 open risks, 0 POA&M items, 8 evidence slots bound

- ☒ ScuBA guard wired in ksi_ar.py: KSI-001..010 always satisfied via CISA ScuBAGear adapter without entering slot evaluator

- ☒ Authorization package structure documented: SSP, SAR, POA&M, OSCAL bundle

- ☒ BOD 26-04 VDR/VER submission procedure documented (December 7, 2026 deadline) — machine-readable SBOM from Syft + Grype + OpenVEX (Part 12 pipeline)

- ☒ CA-7 ConMon program: monthly/quarterly/semi-annual/annual cadence defined

- ☒ Book_00 Executive Summary updated to sixteen-book series; Phase 6 roadmap added

### Phase 7 — Authorization Package Submission (FedRAMP PMO)

- ☐ Authorization package submitted to FedRAMP PMO (Class B+C window — Aug 31, 2026+)

- ☐ BOD 26-04 VDR/VER artifacts submitted to CISA (December 7, 2026 hard deadline)

- ☐ FedRAMP 20x ATO issued (all 29 KSI rules satisfied in AR)

### Phase 8 — Ongoing ConMon (Post-ATO) 🔄 Active

- ☒ ConMon program documented (Book_16, Section 3)

- ☐ Monthly: uiao oscal bundle AR refresh; CISA ScuBA assessment; POA&M check

- ☐ Quarterly: KSI evidence quality review; training completion review (AT-4/KSI-022)

- ☐ Semi-annual: IR drill (IR-2, Part 15); CP tabletop (CP-3, Part 11)

- ☐ Annual: Full KSI re-assessment; AT-2 training refresh; ATO renewal preparation

## Technology Recommendations by Gap

| Gap Area | Recommended Technology / Approach |
| --- | --- |
| SBOM generation | Syft (Anchore) or Trivy — integrated into CI/CD pipeline |
| VDR format | CycloneDX 1.6 (XML or JSON) — CISA-preferred |
| VER submission | CISA VEX Portal or email per BOD 26-04 guidance |
| AT-4 evidence export | Microsoft Viva Learning Graph API → training-effectiveness-record JSON |
| OSCAL AP/AR/POAM | uiao oscal bundle — complete AP+AR+POAM via Python emitter |

This document is an internal UIAO working artifact. It does not constitute an authorization package or official assessment. All control closure claims are advisory pending formal ATO review.