# Phase D — Stage 2 Canon-In Commit Batch

2026-04-14

# Phase D — Stage 2 canon-in (hand-off)

Moves canon content from uiao-docs into uiao-core. Per the Stage 0 scan: 13 YAML files, 1 SSOT markdown, 1 schema, plus the forked dashboard-schema.json reconciliation.

Prerequisite: Stage 1 must be pushed on both repos first. Stage 1 deletes _fix_de.py and dashfix.py, which both reference dashboard-schema.json — removing those callers simplifies Stage 2.

Method: two commit batches executed in order. Batch 2.1 adds the canon files to uiao-core (copy from uiao-docs working tree). Batch 2.2 removes them from uiao-docs. Two-commit pattern preserves git history on both sides.

## Pre-flight — confirm repos are in sync

Set-Location 'C:\Users\whale\uiao-core'
git status   # expect: nothing to commit, working tree clean
git pull --rebase origin main

Set-Location 'C:\Users\whale\uiao-docs'
git status   # expect: nothing to commit, working tree clean
git pull --rebase origin main

If either git status shows uncommitted changes, pause and resolve before proceeding.

## Batch 2.1 — add canon to uiao-core

Set-Location 'C:\Users\whale\uiao-core'

# Create target directory
New-Item -ItemType Directory -Force -Path 'canon\data' | Out-Null

# Copy canon YAMLs (9 pure-canon + 3 dual-use) from uiao-docs/data → uiao-core/canon/data
$canonYamls = @(
    'control-planes.yml',
    'core-stack.yml',
    'crosswalk-index.yml',
    'fedramp-20x.yml',
    'fedramp_ssp_template_structure.yaml',
    'inventory-items.yml',
    'monitoring-sources.yml',
    'overlay-config.yml',
    'poam-findings.yml',
    'management-stack.yml',
    'program.yml',
    'vendor-stack.yml'
)
foreach ($f in $canonYamls) {
    Copy-Item "..\uiao-docs\data\$f" -Destination "canon\data\$f"
}

# Copy SSOT markdown: uiao-docs/ssot/UIAO-SSOT.md → uiao-core/canon/UIAO-SSOT.md
Copy-Item '..\uiao-docs\ssot\UIAO-SSOT.md' -Destination 'canon\UIAO-SSOT.md'

# Copy governance schema: uiao-docs/schemas/uiao-governance.schema.json → uiao-core/schemas/
Copy-Item '..\uiao-docs\schemas\uiao-governance.schema.json' -Destination 'schemas\uiao-governance.schema.json'

# NOTE on dashboard-schema.json: Stage 0 diff showed the uiao-core copy is COMPLETE (4563 bytes,
# with proper closing braces) and the uiao-docs copy is TRUNCATED (4432 bytes, missing tail).
# Keep the uiao-core copy as canonical. No copy step needed for this file.

git add canon/ schemas/
git commit -m "[UIAO-CORE] MIGRATE: Phase D Stage 2 — pull 12 canon YAMLs, UIAO-SSOT.md, governance schema from uiao-docs"
git push

## Batch 2.2 — remove from uiao-docs + patch workflows affected by the move

This batch was widened to fold in the CI-stabilization fixes (previously scoped as Stage 5a). Two workflow edits make the moved files’ absence a non-event for CI.

Set-Location 'C:\Users\whale\uiao-docs'

# --- File removals ---

# Remove the 12 YAMLs that moved to uiao-core (seven-layer-model.yml stays — doc-only per Stage 0)
git rm `
    data/control-planes.yml `
    data/core-stack.yml `
    data/crosswalk-index.yml `
    data/fedramp-20x.yml `
    data/fedramp_ssp_template_structure.yaml `
    data/inventory-items.yml `
    data/monitoring-sources.yml `
    data/overlay-config.yml `
    data/poam-findings.yml `
    data/management-stack.yml `
    data/program.yml `
    data/vendor-stack.yml

# Remove SSOT markdown
git rm ssot/UIAO-SSOT.md

# Remove governance schema
git rm schemas/uiao-governance.schema.json

# Remove the truncated dashboard-schema.json (canonical copy is in uiao-core)
git rm schemas/dashboard-schema.json

# Retire validate-uiao-metadata.yml: it triggers on a schema that now lives in uiao-core,
# and canon validation already runs in uiao-core/.github/workflows/canon-validation.yml.
git rm .github/workflows/validate-uiao-metadata.yml

# If ssot/ directory is now empty, remove it
if ((Get-ChildItem 'ssot' -Force -ErrorAction SilentlyContinue | Measure-Object).Count -eq 0) {
    Remove-Item 'ssot' -Force -ErrorAction SilentlyContinue
}
# If schemas/ directory is now empty, remove it
if ((Get-ChildItem 'schemas' -Force -ErrorAction SilentlyContinue | Measure-Object).Count -eq 0) {
    Remove-Item 'schemas' -Force -ErrorAction SilentlyContinue
}

# --- Workflow patch: dashboard-export.yml ---
# The "Export dashboard data" step reads dashboard-schema.json. That file is now in uiao-core.
# The workflow already does a cross-repo checkout of uiao-core (path: uiao-core), so we just
# update the --schema flag to reach across.
(Get-Content .github/workflows/dashboard-export.yml) `
    -replace '--schema schemas/dashboard-schema\.json', '--schema ../uiao-core/schemas/dashboard-schema.json' `
    | Set-Content .github/workflows/dashboard-export.yml
git add .github/workflows/dashboard-export.yml

git commit -m "[UIAO-DOCS] MIGRATE: Phase D Stage 2 — release canon content to uiao-core + rewire dashboard-export workflow"
git push

### Verify the workflow patch before push

git diff HEAD~1 -- .github/workflows/dashboard-export.yml

Expected diff (single-line change):

-            --schema schemas/dashboard-schema.json \
+            --schema ../uiao-core/schemas/dashboard-schema.json \

If you see more than one changed line, stop and inspect — the -replace pattern should have matched exactly once.

## What Stage 2 does NOT fix (deferred)

After investigation (see inline check against the actual workflow files), the CI-stabilization fixes turned out to be exactly two line-edits, small enough to fold directly into Batch 2.2 above. So there is no Stage 5a — it’s merged. The remaining deferred items are not triggered by Stage 2 moves:

| Issue | Why deferred |
| --- | --- |
| uiao-docs/tools/dashboard_exporter.py hardcodes no schema path — it takes --schema as a CLI argument | Not broken by Stage 2; the workflow passes the right path. Tool itself needs no change. |
| uiao-docs/tools/appendix_indexer.py default --core-path ../uiao-core/appendices/ | Not triggered by Stage 2 moves. Full workflow-reconciliation pass (Stage 5) will revisit. |
| uiao-docs/tools/drift_detector.py default --cross-repo ../uiao-core | Already used cross-repo-aware by dashboard-export.yml, which checks out both repos. No change needed. |
| Doc templates (templates/*.j2) consuming the 3 dual-use YAMLs (management-stack, program, vendor-stack) from their old uiao-docs/data/ paths | templates/ is part of the doc pipeline move (Stage 3). Once templates land in uiao-docs, Stage 3 will also update their data-source paths. |
| Canon-sync workflow doesn’t yet walk canon/data/ | Stage 3/5 — sync_canon.py scaffold scanner update. |
| Pre-existing reference to missing schemas/docs-metadata-schema.json in dashboard-export.yml lines 47 and 60 | Already broken before Phase D — those steps use continue-on-error: true and fail silently. Noting for visibility; not my fix. |

## Expected outcomes after Stage 2

- uiao-core/canon/ gains UIAO-SSOT.md and a new data/ subdirectory containing 12 canonical YAMLs.

- uiao-core/schemas/ gains uiao-governance.schema.json (dashboard-schema.json already present).

- uiao-docs/ssot/ and uiao-docs/schemas/ directories are gone (or empty).

- uiao-docs/data/ loses 12 files, retains seven-layer-model.yml + all doc-rendering YAMLs + image-cache.json + image-manifest.json + reference binaries (docx-reference.docx, pptx-reference.pptx).

- Git log records the move as delete+add; path-aware diff tools (git log --follow) can rebuild the history.

## Validation post-push

Set-Location 'C:\Users\whale\uiao-core'
# Verify all canon files landed
Test-Path canon\UIAO-SSOT.md
Test-Path canon\data\program.yml
Test-Path schemas\uiao-governance.schema.json

Set-Location 'C:\Users\whale\uiao-docs'
# Verify all canon files departed
-not (Test-Path ssot\UIAO-SSOT.md)
-not (Test-Path schemas\uiao-governance.schema.json)
-not (Test-Path schemas\dashboard-schema.json)
-not (Test-Path data\program.yml)
# Verify doc-only YAML stayed
Test-Path data\seven-layer-model.yml

All nine should return True.

## Next up after Stage 2 lands

Stage 3 (doc pipeline out: _quarto.yml, templates/, visuals/, exports/, assets/, plantuml.jar, generation-inputs/, root .docx files, possibly docs/ contents from uiao-core → uiao-docs).

Stage 3 is the biggest move in Phase D — ~170 MB of content, dozens of files, and the templates/ move needs to also retarget management-stack.yml / program.yml / vendor-stack.yml reads to the new uiao-core/canon/data/ paths. Plan-and-batch next session.